# AI-Driven Drone-Enabled Digital Girdawari Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Manual Girdawari in Rajasthan consumes 300+ man-days per Gram Panchayat due to sparse resources, outdated land records, and high patwari workload.
Patwaris traverse 16 fields/day on foot, yielding incomplete, error-prone crop data.
Paper forms are transported to tehsil for digitisation, adding weeks of delay.
Lack of real-time validation causes revenue loss and inaccurate subsidy disbursement.
Multiple villages per patwari amplify cycle time, missing crop windows.
Absence of geotagged evidence invites legal disputes and encroachment.
No analytics prevents policy makers from forecasting yield or drought.

# Key Challenges

Legacy paper records are fragmented, non-machine-readable, and georeferencing is missing.

Villages lack reliable 4G/5G; edge sync must tolerate intermittent connectivity.

Patwaris have minimal exposure to drones, tablets, or AI dashboards.

High ambient temperatures (48 °C) and dust reduce drone battery life and sensor accuracy.

Land holdings are small (<0.5 ha) and irregular, demanding centimetre-level RTK overlap.

Data sovereignty mandates in-state cloud with encryption compliant to GoI PDP Bill.

Budget cycles require pay-per-use OPEX model instead of heavy CAPEX.

# Our Solution Approach

## Automated Mission Planning

AI analyses revenue maps, weather, and NOTAM to generate optimal drone flight paths with 80 % battery reserve. Swarm mode covers 5000 fields in <6 h.

## Edge AI Crop Classification

On-board GPU runs TensorRT models to classify 18 crops and detect stress in real time, compressing only metadata and anomaly images to save bandwidth.

## Village Edge Station

Rugged kiosk with solar, LTE, and local NAS buffers imagery until connectivity resumes; supports hot-swappable batteries and drone charging pads.

## Low-Code Patwari App

Bilingual Android app with voice-to-text auto-fills Khata/Khasra entries, validates against Bhulekh APIs, and works fully offline with eventual sync.

## Blockchain Audit Trail

Every geotagged image hash is anchored to Hyperledger Fabric to guarantee tamper-proof evidence for courts and insurance claims.

## Analytics Dashboard

PowerBI/Superset dashboards give tehsildars crop acreage, yield forecast, and drought alerts with 5 % RMSE accuracy within 48 h of flight.

## Continuous Learning Loop

Patwari feedback is routed to ML feature store; quarterly retraining improves model F1 score by ≥3 % per release.

# Architecture Diagram

Architecture Diagram (fallback textual description):
flowchart TD
subgraph Client
A[Patwari Tablet App] Node-> B[QR Code Scan]
end
subgraph Edge
C[Village Edge Station] Node-> D[Drone Charging Pad]
D --> E[DJI M300 RTK]
E --> F[Edge GPU Nano]
F --> G[Local NAS Cache]
end
subgraph Gateway
G --> H{MQTT Broker}
H --> I[API Gateway Kong]
I --> J[Auth Service Keycloak]
end
subgraph Services
J --> K[Mission Service]
K --> L[AI Crop Classifier]
L --> M[Blockchain Writer]
M --> N[Notification Service]
end
subgraph Data
N --> O[(PostgreSQL)]
O --> P[(MinIO S3)]
P --> Q[(TimescaleDB)]
end
subgraph Infrastructure
Q --> R[K8s Cluster]
R --> S[Prometheus]
S --> T[Grafana]
T --> U[Alert Manager]
end
A -.-> H
B -.-> C
F --> H
M --> O
U --> V[Ops Slack]

# Technology Stack

DJI M300 RTK

Pix4Dcapture

NVIDIA Jetson Xavier NX

TensorRT

YOLOv8

FastAPI

Python 3.11

PostgreSQL 15

PostGIS

TimescaleDB

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Discovery & Design | 3 weeks | Stakeholder workshops, baseline survey, security audit, and finalisation of SoW. |
| Phase 2: Infrastructure Setup | 2 weeks | Provision state data centre, edge kiosks, drone import clearances, and network testing. |
| Phase 3: MVP Development | 6 weeks | Deliver AI models, mobile app v1, and integrate with Bhulekh APIs for one pilot block. |
| Phase 4: Pilot Trials | 4 weeks | Fly 5000 fields, capture feedback, achieve 95 % data accuracy, and refine UX. |
| Phase 5: Scale-out | 8 weeks | Deploy to 8 districts, train 1200 patwaris, and enable multilingual support. |
| Phase 6: Integration & Compliance | 3 weeks | Achieve STQC security certification, PDP Bill compliance, and e-sign integration. |
| Phase 7: Hyper-care & Handover | 4 weeks | Provide 24×7 support, SLA monitoring, and knowledge transfer to state NIC team. |

# Objectives

Reduce Girdawari cycle from 300 to ≤7 man-days per Gram Panchayat.

Achieve ≥95 % crop classification accuracy at field level.

Provide real-time land record updates visible within 30 min of data capture.

Cut patwari travel distance by 70 % via autonomous drone coverage.

Ensure 100 % geotagged, tamper-proof imagery stored on blockchain.

Enable offline app usage with <5 MB data sync per village.

Deliver predictive yield analytics with ≤5 % RMSE against crop-cutting experiments.

# Acceptance Criteria

System classifies 18 state-notified crops with F1 ≥0.95 on held-out test set.

End-to-end data capture to dashboard availability ≤30 min under 4G connectivity.

Drone flies 5000 fields on single battery swap with NDVI imagery ≤3 cm GSD.

Mobile app supports Hindi & Rajasthani locales with 99 % crash-free sessions.

Blockchain audit trail returns verified hash match for 100 % random samples.

Training completion certificate issued to ≥90 % of enrolled patwaris.

Help-desk resolves critical tickets within 4 h during business days.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 12 | Overall delivery, risk & stakeholder management |
| Solution Architect | 1 | 10 | Design scalable cloud-edge architecture |
| Drone Pilot | 4 | 5 | Execute and log survey flights, safety compliance |
| AI/ML Engineer | 3 | 6 | Build & optimise crop classification models |
| Backend Developer | 3 | 7 | Develop microservices, APIs, and integration |
| Mobile Developer | 2 | 5 | Create offline-first Android app for patwaris |
| DevSecOps Engineer | 1 | 6 | CI/CD, security scanning, infra automation |
| Training Lead | 1 | 8 | Design curriculum and conduct patwari workshops |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Drone Fleet (8 units) | ₹14,400,000 | Incl. RTK cameras, batteries, spares |
| Edge Kiosks & Solar | ₹2,000,000 | 20 village kits with NAS |
| Cloud Infra (1 yr) | ₹3,600,000 | State data centre + CDN |
| Software Licences | ₹1,800,000 | Pix4D, Jetson SDK, security tools |
| AI/ML Development | ₹4,500,000 | Model training, validation, tuning |
| Training & Documentation | ₹1,200,000 | 1200 patwaris, manuals, videos |
| Support & Maintenance (1 yr) | ₹2,400,000 | 24×7 SLA, patch management |
| Contingency (5 %) | ₹1,450,000 | Currency fluctuation, price escalation |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Average Man-days per Gram Panchayat | ≤7 | Timesheet logs vs baseline | Per cycle |
| Crop Classification Accuracy | ≥95 % | Confusion matrix vs ground truth | Monthly |
| Data Upload Latency | ≤30 min | API gateway timestamps | Daily |
| Drone Uptime | ≥98 % | Flight logs / scheduled hours | Weekly |
| Mobile App Crash Rate | ≤1 % | Firebase Crashlytics | Daily |
| Training Completion Rate | ≥90 % | LMS certificates issued | Per batch |
| Blockchain Verification Success | 100 % | Random hash audits | Weekly |
| Support Ticket Resolution | ≤4 h | ITSM tool SLA report | Daily |
| Yield Forecast RMSE | ≤5 % | Compare to crop-cutting exp. | Seasonal |
| Cost per Panchayat | ≤₹25,000 | Total OPEX / panchayats served | Quarterly |