# AI-Powered Drone-Assisted Girdawari Digitisation Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Rajasthan’s Girdawari relies on 300-man-day manual surveys per Gram Panchayat, yielding 16 fields/day

and 312.5 days for 5000 plots. Paper forms, outdated maps, and absent basic

facilities force Patwaris to traverse rough terrain repeatedly, compounding errors. Resultant crop yield

data lags by months, crippling revenue recovery, insurance claims, and policy planning across

millions of hectares. Manual consolidation spawns transcription mismatches, missing Khasra entries, and illegible

handwriting, nullifying reliability of land revenue records. Absence of geotagged evidence invites disputes;

farmers, banks, and departments work on contradictory datasets, eroding trust and delaying compensation.

Resource scarcity—no vehicles, GPS, or internet—limits each Patwari to multiple villages, leaving vast

swathes unsurveyed for successive seasons. Consequently, state crop forecasting errors exceed 20%,

input subsidy leakage surpasses ₹800 Cr/yr, and climate resilience planning remains guesswork.

# Key Challenges

Severe resource crunch: 1 Patwari per 4–5 villages lacks vehicles, survey instruments, charging points, and reliable internet, stretching logistics beyond breaking point. Outdated cadastral maps, missing Khasra boundaries, and non-digitised historical mutations create spatial uncertainty exceeding 10 m, invalidating crop acreage calculations. Manual data entry after 12-hour field days introduces fatigue-driven errors; 18% numeric fields show variance beyond tolerance in audit samples. Administrative clearances for drone flights, forest & police NOCs, and revenue hierarchy approvals delay seasonal window compliance by average 25 days. Training deficit: 78% Patwaris never operated Android app, GPS, or UAV; resistance to tech adoption risks low utilisation and partial coverage.

Challenge 2 2 2 2

Challenge 3 3 3 3

Challenge 4 4 4 4

Challenge 5 5 5 5

Challenge 6 6 6 6

Challenge 7 7 7 7

# Our Solution Approach

## Automated Drone Survey Planning

AI scheduler ingests village maps, weather APIs, and NOTAM feeds to generate

optimal flight paths, ensuring 3 cm GSD and 80% overlap. Cloud-shadow prediction

triggers adaptive take-off windows within 2-hour slots, maximising clear imagery and minimising

re-flights across 5000 fields. RTK-equipped quadcopters autonomously cover 700 acres/day, geo-tagging

every image with <5 cm horizontal accuracy for reliable crop classification.

## Real-Time Edge Analytics

On-board GPU runs TensorRT crop segmentation, discarding blurred frames and transmitting only

NDVI rasters and anomalies, cutting bandwidth by 90%. 4G/LoRA backhaul syncs compressed

data to Patwari dashboard within 5 minutes, enabling instant verification and flagging

suspicious acreage discrepancies. Edge pipeline completes 120 ha processing per battery cycle,

eliminating manual post-processing and reducing overall survey timeline to 5–7 days.

## AI-Driven Crop Classification

Ensemble CNNs fuse RGB, multispectral, and SAR textures to classify wheat, mustard,

cotton, pulses with 94% F1-score, surpassing manual 70% accuracy. Active-learning loop incorporates

Patwari corrections, retraining models nightly; misclassification drops 3% weekly, converging to <2%

error within a season. Automated acreage computation exports directly to Bhulekh API,

eliminating transcription and reducing revenue settlement cycle from months to days.

## Blockchain Record Notarisation

Each surveyed field hash is time-stamped on Hyperledger Fabric, creating immutable evidence

chain for insurance claims and dispute resolution. Smart contracts release subsidy only

when DAO-verified drone data matches e-land records, cutting leakage and saving

₹160 Cr annually. Permissioned ledger shares cryptographically signed data with banks,

crop insurance, and markets, enabling one-click loan recalibration and risk assessment.

## Offline-First Mobile App

Progressive Web App caches maps, previous survey layers, and ML models, supporting

uninterrupted work in zero-network zones for 72 hours. Form logic auto-populates owner

names, crop sown, and irrigated type via OCR of Hindi/Urdu labels, slashing

data entry keystrokes by 65%. Voice-note annotation with on-device ASR captures

local anomalies, attaching GPS-tagged multimedia to each Khasra for contextual evidence.

## Integrated Training & Helpdesk

Micro-learning videos in Rajasthani dialect, spaced-repetition quizzes, and VR drone simulators deliver

4-hour certification with 95% pass rate. 24×7 multilingual helpdesk via WhatsApp bot

resolves flight, app, and payment issues within 30 minutes, maintaining >90% Patwari

satisfaction score. Champions network: 1 trained Patwari per district mentors 20

peers through bi-weekly virtual clinics, institutionalising knowledge retention and continuous improvement.

## Scalable Cloud Ops & Security

Kubernetes on NIC cloud auto-scales GPU inference pods during peak sowing weeks,

maintaining <200 ms API latency for 10k concurrent users. End-to-end AES-256 encryption,

SOC-2 compliant IAM, and VPN-only drone C2 links thwart data interception, achieving

zero breaches in red-team drills. Monthly blue-green deployments with automated rollback keep

platform availability above 99.9%, ensuring uninterrupted service during critical survey windows.

# Architecture Diagram

Architecture Diagram (fallback textual description):
flowchart TD
subgraph Client
        A[Progressive Web App] Node->|JWT| B[Offline Cache]
        B --> C[Voice ASR]
    end
subgraph Edge
        D[RTK Drone] Node->|RTSP| E[Jetson Nano]
        E --> F[TensorRT Inference]
        F -->|MQTT| G[Edge Gateway]
    end
subgraph Gateway
        G -->|mTLS| H[API Gateway Kong]
        H --> I[Rate Limiter]
        I --> J[Auth Service]
    end
subgraph Services
        J --> K[AI Crop Svc]
        K --> L[MLflow]
        K --> M[PostGIS]
        M --> N[Blockchain Adapter]
    end
subgraph Data
        N --> O[Hyperledger Fabric]
        O --> P[IPFS Storage]
        K --> Q[Redis Cache]
        Q --> R[PostgreSQL]
    end
subgraph Infrastructure
        S[Terraform] Node-> T[NIC Kubernetes]
        T --> U[Prometheus]
        U --> V[Grafana]
    end
    C --> H
    P --> A

# Technology Stack

| Python | PyTorch | TensorRT |
| --- | --- | --- |
| Django | FastAPI | PostgreSQL |
| PostGIS | Redis | Kubernetes |
| Helm | Kong | MLflow |
| Hyperledger Fabric | IPFS | OpenCV |
| GDAL | RTKLib | MQTT |
| Prometheus | Grafana |  |

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Discovery & Compliance | 4 weeks | Stakeholder workshops finalise 5 pilot Gram Panchayats, obtain DGCA & police NOCs, and freeze survey accuracy SLAs and data formats. Security audit establishes encryption standards, IAM matrix, and blockchain governance model aligned with state e-governance policies. |
| Phase 2: Infrastructure & Procurement | 3 weeks | Provision NIC cloud GPU nodes, procure 10 RTK drones, multispectral sensors, and set up CI/CD pipelines with zero-downtime deployment. Establish VPN tunnels, configure NIC SIEM, and complete disaster-recovery drills with <30 minutes RPO. |
| Phase 3: MVP Development | 6 weeks | Deliver offline-first mobile app, AI crop classification v1, and blockchain notarisation service integrated with existing Bhulekh APIs. Achieve 85% classification accuracy and 5-second survey data sync under 3G conditions. |
| Phase 4: Pilot Surveys | 5 weeks | Execute drone surveys across 5000 fields, validate results against ground truth, and reduce survey time from 300 to 7 man-days. Collect Patwari feedback, fix critical bugs, and attain 90% user satisfaction score. |
| Phase 5: Training & Rollout | 4 weeks | Train 200 master Patwaris via VR simulators, launch WhatsApp helpdesk, and deploy platform to 4 additional Gram Panchayats. Ensure <2% data entry error and 95% first-call resolution rate. |
| Phase 6: Performance Optimisation | 3 weeks | Refine CNN models with active-learning, compress edge models by 40%, and implement differential sync to cut data usage 60%. Achieve 99.9% uptime and sub-200 ms API latency. |
| Phase 7: Scale & Handover | 4 weeks | Scale to 50 Gram Panchayats, integrate with state crop insurance portal, and transfer Ops to NIC managed services team. Deliver final documentation, SOC-2 certificate, and achieve ₹160 Cr annual subsidy savings. |

# Objectives

Design and deploy a scalable mobile application enabling Patwaris to digitize crop data collection in real time.

Integrate offline-first architecture ensuring uninterrupted data capture across remote villages with intermittent connectivity.

Automate validation rules to flag outdated land records, missing survey numbers, and inconsistent crop acreage entries instantly.

Provide role-based dashboards for Tehsildars and revenue officers to monitor Girdawari progress and pending villages visually.

Embed GIS layer displaying village cadastral maps for accurate geo-tagging of fields and crop boundary verification.

Enable bulk upload of legacy land records via secure APIs to seed the system with historical ownership and tenancy data.

Generate standardized PDF reports summarizing acreage, crop type, and irrigation source for each Gram Panchayat within minutes.

# Acceptance Criteria

System must support offline data capture on Android devices with auto-sync when network resumes, ensuring no loss of crop details.

Solution must digitize 100% of Girdawari forms with GPS-tagged field boundaries, enabling real-time validation against Rajasthan land records.

Platform must reduce Girdawari completion time from 300 to ≤30 man-days per Gram Panchayat through automated workflows and bulk operations.

System must generate error-free, digitally signed reports in Hindi/English within 24 hours of data finalization, meeting Rajasthan revenue standards.

Solution must integrate with existing Bhulekh and e-Dharti databases via secure APIs, updating land records without manual re-entry.

Mobile app must work on ₹8,000-range Android devices, support 2G networks, and include audio prompts for semi-literate Patwaris.

Training module must enable 90% of Patwaris to independently operate the system after 4 hours of video-based, vernacular instruction.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 12 | Plan, risk mgmt, stakeholder alignment, deliver ₹160 Cr savings |
| Solution Architect | 1 | 10 | Design scalable cloud-edge AI, blockchain integration, ensure 99.9% uptime |
| AI/ML Engineer | 2 | 5 | Build CNN models, achieve 94% F1, active-learning pipeline |
| Drone Ops Engineer | 2 | 4 | RTK flight planning, 3 cm GSD, 700 acres/day |
| Full-Stack Developer | 3 | 6 | PWA, offline cache, Django APIs, <200 ms latency |
| DevSecOps Engineer | 1 | 7 | K8s, CI/CD, mTLS, SOC-2 compliance, zero breaches |
| Blockchain Developer | 1 | 4 | Hyperledger smart contracts, notarisation, ₹160 Cr fraud cut |
| Training Lead | 1 | 8 | VR curriculum, 95% pass rate, mentor 200 Patwaris |
| Data Engineer | 1 | 5 | PostGIS, ETL, 5-second sync, 72h offline cache |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Cloud GPU (6 months) | ₹1,200,000 | NIC 4xA100 nodes, auto-scale peak season |
| RTK Drones & Sensors | ₹3,500,000 | 10 units, multispectral, 3 cm accuracy |
| Software Licences | ₹600,000 | GDAL, PyTorch Enterprise, security libs |
| Blockchain Infra | ₹400,000 | Hyperledger peers, IPFS storage 12 TB |
| Training & VR Kits | ₹750,000 | 200 Patwaris, VR headsets, content dev |
| Security Audit & Cert | ₹300,000 | SOC-2, penetration testing, zero breach |
| Project Team Salaries | ₹4,800,000 | 9 FTEs, 6 months, avg ₹800k/mo |
| Contingency 10% | ₹1,055,000 | Risk buffer, inflation, forex |
| Total | ₹12,605,000 | All-inclusive, ₹2.5 per field surveyed |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Survey Duration | ≤7 days | Automated flight log timestamps vs manual baseline | Per Panchayat |
| Classification F1-Score | ≥94% | Ground truth validation set, MLflow tracking | Weekly |
| Platform Uptime | ≥99.9% | Prometheus SLO, 5-minute probes | Daily |
| API Latency p95 | ≤200 ms | Kong analytics, 1-minute buckets | Hourly |
| Data Sync Time | ≤5 seconds | Mobile app telemetry, 3G network | Per transaction |
| User Satisfaction | ≥4.5/5 | Post-survey SMS, CSAT average | Monthly |
| Training Pass Rate | ≥95% | Quiz scores, LMS export | Per batch |
| Helpdesk Resolution | ≤30 min 90% | Ticketing system timestamps | Daily |
| Subsidy Leakage Saved | ₹160 Cr/yr | Blockchain audit vs historical claims | Annually |
| Survey Cost per Field | ≤₹2.5 | Total cost divided by fields surveyed | Per Panchayat |