# AI-Powered IRCTC Ticketing System

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Develop an AI-driven ticketing system for IRCTC to enhance customer experience, reduce manual errors, and improve operational efficiency.

# Key Challenges

Integrating AI/ML capabilities with existing ticketing infrastructure

Ensuring seamless user experience and high system availability

Meeting strict security and data privacy requirements

# Our Solution Approach

## Step 1: Requirements Gathering and Analysis

Conduct thorough requirements gathering and analysis to understand IRCTC's existing ticketing system, customer needs, and business objectives.

## Step 2: AI/ML Model Development

Design and develop AI/ML models to predict ticket demand, optimize pricing, and improve customer segmentation.

## Step 3: System Integration and Testing

Integrate AI/ML models with the existing ticketing system, conduct thorough testing, and ensure seamless integration with IRCTC's infrastructure.

## Step 4: Deployment and Monitoring

Deploy the AI-powered ticketing system, set up monitoring tools, and ensure high system availability and performance.

## Step 5: Training and Support

Provide comprehensive training to IRCTC staff and offer ongoing support to ensure successful adoption and operation of the AI-powered ticketing system.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph CL[Client Layer]
WebApp[Web Application]
MobileApp[Mobile App]
end
subgraph Edge[Edge Network]
CDN[CloudFront CDN]
WAF[Web Firewall]
LB[Load Balancer]
end
subgraph GW[API Gateway]
API[API Gateway]
Auth[Auth Service]
RateLimit[Rate Limiter]
end
subgraph SVC[Microservices]
UserSvc[User Service]
OrderSvc[Order Service]
PaySvc[Payment Service]
NotifySvc[Notification Service]
end
subgraph INF[Infrastructure]
Queue[Kafka Queue]
Cache[Redis Cache]
ServiceMesh[Service Mesh]
end
subgraph DATA[Data Layer]
PrimaryDB[PostgreSQL]
AnalyticsDB[Redshift]
S3[S3 Storage]
Search[Elasticsearch]
end
WebApp --> CDN
MobileApp --> CDN
CDN --> WAF
WAF --> LB
LB --> API
API --> Auth
Auth --> RateLimit
RateLimit --> UserSvc
RateLimit --> OrderSvc
UserSvc --> Cache
UserSvc --> PrimaryDB
OrderSvc --> Queue
Queue --> PaySvc
Queue --> NotifySvc
PaySvc --> PrimaryDB
OrderSvc --> AnalyticsDB
NotifySvc --> Search
UserSvc --> S3
ServiceMesh --> UserSvc
ServiceMesh --> OrderSvc
ServiceMesh --> PaySvc
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef gateway fill:#fff3e0,stroke:#f57c00,stroke-width:2px,color:#000
classDef service fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef queue fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000
classDef cache fill:#e1f5fe,stroke:#0277bd,stroke-width:2px,color:#000
classDef storage fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000

# Technology Stack

Python

TensorFlow

PostgreSQL

Redis

Kafka

Elasticsearch

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Requirements Gathering and Analysis | 4 weeks | Conduct thorough requirements gathering and analysis to understand IRCTC's existing ticketing system, customer needs, and business objectives. |
| AI/ML Model Development | 8 weeks | Design and develop AI/ML models to predict ticket demand, optimize pricing, and improve customer segmentation. |
| System Integration and Testing | 6 weeks | Integrate AI/ML models with the existing ticketing system, conduct thorough testing, and ensure seamless integration with IRCTC's infrastructure. |
| Deployment and Monitoring | 4 weeks | Deploy the AI-powered ticketing system, set up monitoring tools, and ensure high system availability and performance. |
| Training and Support | 2 weeks | Provide comprehensive training to IRCTC staff and offer ongoing support to ensure successful adoption and operation of the AI-powered ticketing system. |

# Objectives

Improve customer experience through personalized recommendations and optimized ticket pricing

Reduce manual errors and improve operational efficiency through AI-driven automation

# Acceptance Criteria

The AI-powered ticketing system must be integrated with the existing ticketing infrastructure

The system must provide personalized recommendations and optimized ticket pricing to customers

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 8 | Oversee project timeline, budget, and resources; ensure successful project delivery |
| AI/ML Engineer | 2 | 5 | Design and develop AI/ML models to predict ticket demand, optimize pricing, and improve customer segmentation |
| Software Developer | 3 | 4 | Develop and integrate AI/ML models with the existing ticketing system |
| Quality Assurance Engineer | 1 | 6 | Conduct thorough testing and ensure seamless integration with IRCTC's infrastructure |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Project Management | ₹1,500,000 | Includes project management software, tools, and resources |
| AI/ML Model Development | ₹2,500,000 | Includes AI/ML software, tools, and resources |
| System Integration and Testing | ₹1,000,000 | Includes software, tools, and resources for system integration and testing |
| Deployment and Monitoring | ₹500,000 | Includes software, tools, and resources for deployment and monitoring |
| Training and Support | ₹250,000 | Includes training and support resources for IRCTC staff |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Customer Satisfaction | 90% | Surveys and feedback forms | Monthly |
| System Availability | 99.99% | Monitoring tools and reports | Daily |
| Ticket Pricing Optimization | 10% increase | Comparative analysis of ticket sales data | Quarterly |
| Manual Error Reduction | 50% reduction | Comparative analysis of manual error data | Quarterly |