# Digital Girdawari System for Efficient Crop Record Management

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current manual Girdawari system in Rajasthan is inefficient, resource-intensive, and time-consuming, requiring an estimated 300 man-days for a single Gram Panchayat to complete on-ground execution.

# Key Challenges

Lack of resources and basic facilities

Outdated records and incomplete data

High workload and administrative delays

# Our Solution Approach

## Step 1: Develop a Mobile Application for Patwaris

Design a user-friendly mobile application for Patwaris to record crop details, update land records, and prepare reports, leveraging modern surveying tools and digital systems.

## Step 2: Implement a Cloud-Based Data Management System

Develop a cloud-based data management system to store and manage crop data, land records, and reports, ensuring data security, integrity, and accessibility.

## Step 3: Integrate with Existing Systems and Infrastructure

Integrate the digital Girdawari system with existing systems and infrastructure, such as the Rajasthan State Land Records Department's database, to ensure seamless data exchange and minimal disruption to current processes.

## Step 4: Provide Training and Capacity Building

Offer comprehensive training and capacity building programs for Patwaris, Gram Panchayat officials, and other stakeholders to ensure effective use of the digital Girdawari system and modern surveying tools.

## Step 5: Monitor and Evaluate System Performance

Establish a monitoring and evaluation framework to track system performance, identify areas for improvement, and ensure the digital Girdawari system meets the needs of stakeholders.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph CL[Client Layer]
Patwari[Patwari Mobile App]:::client
end
subgraph Edge[Edge Network]
CDN[CloudFront CDN]:::edge
WAF[Web Firewall]:::edge
LB[Load Balancer]:::edge
end
subgraph GW[API Gateway]
API[API Gateway]:::gateway
Auth[Auth Service]:::gateway
RateLimit[Rate Limiter]:::gateway
end
subgraph SVC[Microservices]
UserService[User Service]:::service
OrderService[Order Service]:::service
PayService[Payment Service]:::service
NotifyService[Notification Service]:::service
end
subgraph INF[Infrastructure]
Queue[Kafka Queue]:::queue
Cache[(Redis Cache)]:::cache
ServiceMesh[Service Mesh]:::queue
end
subgraph DATA[Data Layer]
PrimaryDB[(PostgreSQL)]:::storage
AnalyticsDB[(Redshift)]:::storage
S3[S3 Storage]:::storage
Search[(Elasticsearch)]:::storage
end
Patwari --> CDN
CDN --> WAF
WAF --> LB
LB --> API
API --> Auth
Auth --> RateLimit
RateLimit --> UserService
RateLimit --> OrderService
UserService --> Cache
UserService --> PrimaryDB
OrderService --> Queue
Queue --> PayService
Queue --> NotifyService
PayService --> PrimaryDB
OrderService --> AnalyticsDB
NotifyService --> Search
UserService --> S3
ServiceMesh --> UserService
ServiceMesh --> OrderService
ServiceMesh --> PayService
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef gateway fill:#fff3e0,stroke:#f57c00,stroke-width:2px,color:#000
classDef service fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef queue fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000
classDef cache fill:#e1f5fe,stroke:#0277bd,stroke-width:2px,color:#000
classDef storage fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000

# Technology Stack

Mobile Application Development (Android, iOS)

Cloud-Based Data Management System (AWS, Azure, Google Cloud)

Integration with Existing Systems (Rajasthan State Land Records Department's database)

Modern Surveying Tools (GIS, GPS)

Digital Payment Gateway (PayU, Razorpay)

Notification Service (Twilio, Nexmo)

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Requirements Gathering and Analysis | 4 weeks | Gather requirements from stakeholders, conduct analysis, and develop a detailed project plan. |
| Phase 2: System Design and Development | 12 weeks | Design and develop the digital Girdawari system, including the mobile application, cloud-based data management system, and integration with existing systems. |
| Phase 3: Testing and Quality Assurance | 8 weeks | Conduct thorough testing and quality assurance to ensure the digital Girdawari system meets the required standards and is free from defects. |
| Phase 4: Deployment and Training | 4 weeks | Deploy the digital Girdawari system, provide training to stakeholders, and ensure a smooth transition from the manual Girdawari system. |
| Phase 5: Monitoring and Evaluation | 8 weeks | Monitor and evaluate the performance of the digital Girdawari system, identify areas for improvement, and make necessary adjustments. |

# Objectives

Develop a digital Girdawari system that is efficient, effective, and easy to use.

Reduce the time and resources required for crop record management and land record maintenance.

Improve data accuracy, completeness, and accessibility.

# Acceptance Criteria

The digital Girdawari system is user-friendly and easy to navigate.

The system is able to accurately record and update crop details and land records.

The system is able to generate reports and analytics in a timely and efficient manner.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 8 | Oversee the project, ensure timely completion, and manage resources. |
| Software Developer | 4 | 5 | Design, develop, and test the digital Girdawari system. |
| Quality Assurance Engineer | 1 | 3 | Conduct thorough testing and quality assurance to ensure the system meets the required standards. |
| Training and Support Specialist | 1 | 2 | Provide training to stakeholders and ensure a smooth transition from the manual Girdawari system. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Mobile Application Development | ₹1,200,000 | Development of the mobile application for Patwaris. |
| Cloud-Based Data Management System | ₹1,500,000 | Development of the cloud-based data management system to store and manage crop data, land records, and reports. |
| Integration with Existing Systems | ₹300,000 | Integration of the digital Girdawari system with existing systems and infrastructure. |
| Training and Support | ₹200,000 | Training and support for stakeholders to ensure a smooth transition from the manual Girdawari system. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Time taken to record crop details and update land records | 2 days | Monitor the time taken by Patwaris to record crop details and update land records using the digital Girdawari system. | Monthly |
| Accuracy of crop data and land records | 95% | Monitor the accuracy of crop data and land records using the digital Girdawari system. | Quarterly |
| User satisfaction with the digital Girdawari system | 90% | Conduct surveys and feedback sessions with Patwaris and other stakeholders to measure user satisfaction with the digital Girdawari system. | Semi-annually |