# Drone-Enabled Rapid Girdawari Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Manual Girdawari in Rajasthan consumes 300 man-days per Gram Panchayat due to 5,000 scattered fields. Patwari walks 16 fields/day, causing severe delays and missed crop cycles. Paper forms degrade, digitisation lags months, creating outdated land records. Absence of GPS tagging yields spatial errors, disputes, and compensation fraud. No real-time oversight; administration discovers problems only after harvest. Resource crunch: one Patwari serves multiple villages without vehicles or survey tools. Consequential revenue loss, farmer grievances, and litigation burden the revenue courts. Climate risks: flash floods and heatwaves further shrink the narrow survey window.

# Key Challenges

Fragmented Land Records: Historical manual ledgers are incomplete, error-prone, and duplicated across siloed registers, forcing field staff to reconcile conflicting ownership, tenancy, and crop data before every Girdawari cycle.

Severe Resource Constraints: Each Patwari covers 5–8 villages with no vehicles, power, or internet at survey sites; paper forms, pens, and rubber stamps remain the primary tools, stretching a 300 man-day process across months of revisits.

Manual Data Redundancy: Crop area, type, and yield are first sketched in triplicate on parchment, re-entered into excel at the tehsil, and then transcribed into the state land hub, creating multiple failure points and weeks of re-work.

Administrative Bottlenecks: Physical files shuttle between Patwari, Kanungo, and SDM offices for signatures, causing an average 6-week lag between harvest observation and record finalization, missing crop insurance and subsidy deadlines.

Outdated Geospatial References: Village maps date to 1960s cadastral surveys; new parcel splits, roads, and irrigation networks are unmapped, forcing reliance on village elders’ memory and delaying dispute resolution.

Capacity & Training Deficit: 72 % of Patwaris have never used a smartphone for data entry; GNSS, drones, and GIS portals are unfamiliar, resulting in low trust and continued dependence on traditional chain-and-compass measurements.

Scalability Wall: With a projected 15 % annual increase in survey demand due to crop insurance, e-NAM, and DBT schemes, the current paper-based workflow cannot scale without linear growth in manpower and budget.

# Our Solution Approach

## Micro-Drone Swarm Deployment

Deploy 250 g category quadcopters with 1 cm GSD RGB and multispectral cameras. Pre-program 5 km autonomous flights covering 250 acres per battery cycle. Real-time kinematic (RTK) correction ensures ≤3 cm absolute accuracy. Encrypted video streams to cloud for immediate analytics and archival.

## AI Crop Classification

Convolutional neural network trained on 50 k labelled field samples distinguishes wheat, mustard, gram, fallow. Multispectral NDVI time-series improves classification F1 score to 96 %. Edge inference on drone reduces redundant image upload by 70 %. Disputed patches auto-flagged for Patwari ground truth validation.

## Mobile Patwari Companion App

Offline-first Android app consumes 30 MB, supports 10 languages including Devanagari and Urdu. One-tap sync when 4G available; else stores 5,000 records in SQLite. Interactive map overlays drone orthomosaic for digitised boundary verification. Voice-to-text notes attach to each survey number for context.

## Blockchain Record Ledger

Each drone flight hash anchored to Hyperledger Fabric for tamper-proof timestamp. Smart contract triggers alerts when crop area deviation exceeds 2 %. Permissioned access for Patwari, tehsildar, and farmer via Aadhaar eKYC. Immutable history eliminates manual tampering and builds trust.

## Edge Cloud Processing

Images processed on-premise in district data centre using Kubernetes GPU nodes. Auto-scales from 2 to 20 pods during peak survey weeks. Compressed analytics pushed to state bhulekh portal every midnight. Reduces bandwidth cost by 65 % compared to raw image upload.

## Human-in-the-Loop QA

AI confidence score <0.8 routes imagery to outsourced annotation team within 2 hours. Annotated data fed back to retrain model weekly for continuous improvement. Patwari earns ₹5 incentive per validated field, boosting engagement.

## Capacity-Building & Change Management

Five-day bootcamp covers drone regulations, app usage, and data ethics. WhatsApp support group with 30-minute SLA resolves field queries. Quarterly refresher and certification tied to HR appraisal for motivation.

# Architecture Diagram

Architecture Diagram (Mermaid code fallback):

flowchart TD
subgraph Client
A[Patwari Android App] Node->|JWT| B[Offline SQLite]
C[Farmer Web Portal]
end
subgraph Edge
D[Micro-Drone RTK] Node->|Node5 GHz| E[Edge GPU Node]
F[Mobile Tower 4G]
end
subgraph Gateway
G[API Gateway Kong] Node->|Rate Limit| H[Auth Service OIDC]
I[Message Queue Kafka]
end
subgraph Services
J[AI Crop Classifier] Node->|gRPC| K[Area Calculator]
L[Blockchain Writer] Node->|Hash| M[Hyperledger]
N[Alert Manager]
end
subgraph Data
O[PostgreSQL GIS] Node->|WMS| P[PostGIS]
Q[MinIO Object Store]
R[TimescaleDB Metrics]
end
subgraph Infrastructure
S[K8s Cluster] Node->|Helm| T[Prometheus]
U[Grafana Dashboard]
V[Velero Backup]
end
E --> G
A --> F
F --> G
G --> J
J --> I
I --> L
K --> O
L --> M
O --> C
R --> U
P --> N
N --> A

# Technology Stack

| DJI Mavic 3 RTK | QGroundControl | Python |
| --- | --- | --- |
| PyTorch | ONNX Runtime | Flutter |
| Dart | PostgreSQL | PostGIS |
| TimescaleDB | Kafka | Kubernetes |
| Helm | Prometheus | Grafana |
| Hyperledger Fabric | OpenID Connect | MinIO |
| Airflow | RTKLib |  |

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Project Initiation | 2 weeks | Finalise stakeholder charter, SoW, and resource onboarding. Conduct baseline survey of 3 pilot Gram Panchayats. Set up cloud landing zone with security guardrails. |
| Phase 2: Drone & Sensor Procurement | 3 weeks | Float tender, evaluate 5 OEMs, select 12 drones with spares. Obtain DGCA nano-class exemption and police intimation letters. Establish district drone storage hub with charging racks. |
| Phase 3: AI Model Development | 6 weeks | Collect 100 k annotated images, train model to 96 % F1. Build data pipeline using Airflow and PyTorch on GPU nodes. Freeze model weights in ONNX for edge inference. |
| Phase 4: App & Portal Development | 5 weeks | Develop Flutter app with offline maps and sync engine. Implement OIDC login with Aadhaar and role-based access. Create farmer grievance portal with OTP verification. |
| Phase 5: Field Pilot & Calibration | 4 weeks | Fly 500 ha across kharif and rabi cycles. Validate AI area against DGPS ground truth; target ≤2 % RMSE. Refine flight height and overlap parameters. |
| Phase 6: Full-Scale Rollout | 12 weeks | Cover 2 districts (1,500 villages) in phased manner. Deploy 50 Patwari kits and 12 drones with operator rosters. Establish 24x7 support desk and WhatsApp groups. |
| Phase 7: Hyper-care & Handover | 4 weeks | Monitor KPIs, stabilise model drift, and patch bugs. Transfer SOPs, video manuals, and source code to NIC team. Obtain sign-off and budget sanction for statewide expansion. |

# Objectives

Reduce Girdawari cycle from 300 to
7 man-days per Gram Panchayat using
autonomous drone imagery. Achieve 96 %
crop classification accuracy to minimise
revenue loss and farmer disputes.

Deliver survey results within 24
hours of flight completion for
timely crop insurance decisions. Enable
tehsildar dashboard with colour-coded
alerts for area anomalies.

Eliminate paper forms by 100
% through offline-first mobile app
and blockchain ledger. Ensure
every transaction hash is
immutable and publicly verifiable.

Provide geo-referenced digital maps
with ≤3 cm accuracy
for every surveyed field.
Facilitate easy boundary dispute
resolution using overlay visualisation.

Lower per-hectare survey cost from
₹450 to ₹90 while
maintaining data fidelity. Generate
ROI within two rabi
seasons through efficiency gains.

Train 500 Patwaris and 50
drone operators within six months
for self-sufficiency. Establish continuous
learning modules and certification
linked to career progression.

Create open API for integration
with Rajasthan Sampark and National
Crop Forecasting. Promote data-driven policy
decisions across agriculture, disaster
relief, and water budgeting.

# Acceptance Criteria

Complete aerial survey of 5,000 fields in
≤7 calendar days using maximum two
drones. RMSE of computed area compared
to DGPS ground truth ≤2 %.

Mobile app functions offline for 48
hours and syncs entire dataset in
<5 minutes on 4G. Zero data
loss verified under pull-battery test.

AI model crop classification accuracy ≥96
% F1 score on held-out test
set. Disputed area flagged for human
review ≤5 % of total acreage.

Blockchain ledger records 100 %
of survey transactions with <1
second latency. No unauthorised hash
modifications detected during penetration testing.

System uptime ≥99.5 % measured
over 30 days using Prometheus.
Maximum incident resolution time 4
hours during working days.

Patwari training completion rate ≥95 %
with post-test score ≥80 %.
Operator drone licence pass rate
100 % under DGCA criteria.

Farmer grievance redressal turnaround ≤3
working days with digital
acknowledgement. Customer satisfaction score
≥4.5/5 in exit survey.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Stakeholder liaison, schedule, budget, risk, compliance with DGCA and NIC. |
| Solution Architect | 1 | 12 | End-to-end architecture, tech selection, integration patterns, security blueprint. |
| AI/ML Engineer | 2 | 5 | Model training, validation, ONNX conversion, drift monitoring, retraining pipeline. |
| Drone Operator | 6 | 3 | Flight planning, RTK survey, battery swap, DGCA logbook, safety checklist. |
| GIS Expert | 2 | 6 | Orthomosaic generation, accuracy assessment, PostGIS queries, WMS tuning. |
| Flutter Developer | 2 | 4 | App UI/UX, offline sync, OIDC auth, performance profiling, Play Store release. |
| DevOps Engineer | 1 | 7 | Kubernetes, CI/CD, monitoring, backup, security patching, infra cost control. |
| Training Lead | 1 | 8 | Curriculum design, bootcamp delivery, WhatsApp support, certification, feedback loop. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| DJI Drones with RTK | ₹3,600,000 | 12 units, batteries, spare props, DGCA registration. |
| AI Cloud GPU Training | ₹1,200,000 | 6-week burst on A100 instances, storage, egress. |
| Mobile App Development | ₹900,000 | Flutter, backend APIs, security audit, Play Store. |
| Blockchain Ledger Setup | ₹450,000 | Hyperledger Fabric nodes, HSM, smart contract dev. |
| GIS Software & Hosting | ₹600,000 | PostGIS, MinIO, K8s cluster, 1-year cloud. |
| Training & Documentation | ₹300,000 | Venue, travel, manuals, certification, WhatsApp BOT. |
| Project Management & Support | ₹450,000 | 10 % of T&M, risk buffer, audit, handover. |
| Contingency (5 %) | ₹375,000 | Covers drone repairs, model retrain, price escalation. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Survey Cycle Time | ≤7 days | Automated timestamp from flight log to dashboard publish | Per Panchayat |
| Area Accuracy RMSE | ≤2 % | Compare drone-derived area with DGPS ground truth on 5 % sample | Weekly |
| Crop Classification F1 | ≥96 % | Confusion matrix on held-out test images | Weekly |
| System Uptime | ≥99.5 % | Prometheus probe success rate | Daily |
| Data Sync Time | ≤5 min | App telemetry from sync button to last byte received | Per Session |
| Training Completion | ≥95 % | LMS records with Aadhaar eSign | Monthly |
| Grievance TAT | ≤3 days | Ticketing system timestamp | Daily |
| Cost per Hectare | ≤₹90 | Total project cost divided by hectares surveyed | Monthly |
| Blockchain Hash Integrity | 100 % | Daily hash audit against ledger | Daily |
| Farmer Satisfaction | ≥4.5/5 | IVR & SMS survey after survey closure | Per Panchayat |