# Patwari Efficiency Enhancement Solution

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The manual Girdawari system in Rajasthan is highly inefficient and resource-intensive, with significant challenges including lack of resources, outdated records, high workload, administrative delays, and dependence on traditional methods.

# Key Challenges

Inefficient manual data collection and record updating process

Outdated records and incomplete data

High workload and administrative delays

# Our Solution Approach

## Step 1: Digital Data Collection and Record Updating

Design and implement a digital platform for Patwaris to collect and update crop details and land records, with features such as data validation, automated record updating, and real-time reporting.

## Step 2: Training and Capacity Building

Provide training and capacity building programs for Patwaris on the use of modern surveying tools and digital systems, with a focus on improving their skills and knowledge in data collection and record management.

## Step 3: Infrastructure Development and Support

Develop and implement a robust infrastructure to support the digital platform, including hardware, software, and network requirements, with a focus on ensuring high availability and data security.

## Step 4: Monitoring and Evaluation

Establish a monitoring and evaluation framework to track the progress and impact of the digital platform, with a focus on identifying areas for improvement and optimizing the system for better outcomes.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
A[Client] --> B[Server]
B --> C[Database]
C --> D[Data Analytics]
D --> E[Reporting]
E --> F[Monitoring]
F --> G[Evaluation]
G --> H[Infrastructure]
H --> I[Support]

# Technology Stack

Java

Spring Boot

MySQL

PostgreSQL

Apache Kafka

Apache ZooKeeper

Docker

Kubernetes

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Requirements Gathering and Analysis | 8 weeks | Gather requirements from Patwaris and stakeholders, conduct analysis and design of the digital platform, and develop a detailed project plan. |
| Phase 2: Development and Testing | 16 weeks | Develop the digital platform, conduct unit testing, integration testing, and system testing, and ensure that the system meets the required quality standards. |
| Phase 3: Training and Capacity Building | 4 weeks | Provide training and capacity building programs for Patwaris on the use of modern surveying tools and digital systems. |
| Phase 4: Infrastructure Development and Support | 8 weeks | Develop and implement a robust infrastructure to support the digital platform, including hardware, software, and network requirements. |
| Phase 5: Monitoring and Evaluation | 4 weeks | Establish a monitoring and evaluation framework to track the progress and impact of the digital platform. |
| Phase 6: Deployment and Rollout | 4 weeks | Deploy the digital platform in a production-ready environment and roll out the system to all Patwaris and stakeholders. |
| Phase 7: Ongoing Support and Maintenance | Ongoing | Provide ongoing support and maintenance for the digital platform, including bug fixes, system updates, and performance optimization. |

# Objectives

Objective 1: Improve data collection and record updating efficiency by 80%

Objective 2: Reduce administrative delays by 90%

Objective 3: Enhance Patwaris' skills and knowledge in data collection and record management

# Acceptance Criteria

Criteria 1: The digital platform is user-friendly and easy to navigate

Criteria 2: The system is highly available and secure

Criteria 3: The platform provides real-time reporting and analytics

Criteria 4: The system is scalable and can handle high traffic

Criteria 5: The platform is integrated with existing systems and databases

Criteria 6: The system meets all regulatory and compliance requirements

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Oversee the project from initiation to closure, ensure timely delivery, and manage stakeholder expectations. |
| Software Developer | 6 | 5 | Design, develop, and test the digital platform, ensuring high quality and performance. |
| Data Analyst | 2 | 3 | Provide data analytics and insights to inform business decisions and optimize the system. |
| Infrastructure Engineer | 2 | 8 | Design and implement the infrastructure to support the digital platform, ensuring high availability and security. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Development Costs | ₹12,000,000 | Includes costs for software development, testing, and deployment. |
| Infrastructure Costs | ₹8,000,000 | Includes costs for hardware, software, and network requirements. |
| Training and Capacity Building | ₹1,500,000 | Includes costs for training and capacity building programs for Patwaris. |
| Ongoing Support and Maintenance | ₹2,000,000 | Includes costs for ongoing support and maintenance of the digital platform. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Data Collection Efficiency | 80% | Track the number of days taken to collect and update data | Monthly |
| Administrative Delays | 90% | Track the number of days taken to resolve administrative issues | Quarterly |
| Patwaris' Skills and Knowledge | 90% | Track the number of Patwaris who have completed training and capacity building programs | Semi-annually |