# Patwari Efficiency Enhancement System

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current Girdawari system in Rajasthan is inefficient and resource-intensive due to manual data collection, outdated records, high workload, and administrative delays.

# Key Challenges

Lack of resources and basic facilities

Outdated records and incomplete data

High workload and administrative delays

Dependence on traditional methods and training gaps

# Our Solution Approach

## Step 1: System Design

Design a mobile-based data collection system for Patwaris to record crop details and update land records, integrating with a cloud-based feature store for data management and analysis.

## Step 2: Data Ingestion and Processing

Develop a data ingestion pipeline to collect and process data from various sources, including Patwari mobile apps, IoT sensors, and satellite imagery, using a scalable and secure data processing architecture.

## Step 3: Model Training and Deployment

Train machine learning models to analyze crop health, soil moisture, and weather patterns, deploying them as APIs for real-time inference and decision support.

## Step 4: User Interface and Experience

Design a user-friendly web and mobile interface for Patwaris, farmers, and policymakers to access and visualize data, receive alerts, and make informed decisions.

## Step 5: Integration and Testing

Integrate the system with existing land records management systems, conduct thorough testing, and ensure data security and compliance with regulations.

## Step 6: Deployment and Maintenance

Deploy the system in a cloud-based environment, establish a maintenance and support framework, and ensure scalability and performance optimization.

## Step 7: Training and Knowledge Transfer

Provide training and knowledge transfer to Patwaris, farmers, and policymakers to ensure effective use and adoption of the system.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
    subgraph Client
        A[Patwari Mobile App]-->|Data Ingestion|> B[Web and Mobile Interface]
        A-->|Authentication|> C[Identity and Access Management]
    end

    subgraph Edge
        B-->|Data Retrieval|> D[API Gateway]
        C-->|Authorization|> D
        D-->|API Request|> E[Data Visualization]
        D-->|API Request|> F[Notification Service]
    end

    subgraph Gateway
        G[API Gateway]-->|API Request|> H[Inference API]
        G-->|API Request|> I[Data Sharing Service]
    end

    subgraph Services
        F-->|Data Visualization|> J[Geospatial Mapping Service]
        H-->|Data Sharing|> K[Land Records Management System]
        I-->|Data Sharing|> K
        H-->|Data Integration|> L[Data Integration Platform]
        I-->|Data Integration|> L
        J-->|Data Integration|> L
    end

    subgraph Data
        M[Feature Store]-->|Data Ingestion|> N[Data Warehouse]
        N-->|Data Processing|> O[Model Registry]
        O-->|Model Deployment|> H
        N-->|Data Retrieval|> P[Data Lake]
    end

    subgraph Infrastructure
        Q[Cloud Platform]-->|Resource Provisioning|> M
        Q-->|Resource Provisioning|> N
        Q-->|Resource Provisioning|> P
        R[Containerization Service]-->|Container Management|> M
        R-->|Container Management|> N
        R-->|Container Management|> P
    end

    L-->|Data Integration|> K
    K-->|Data Integration|> H
    J-->|Data Integration|> H
    O-->|Model Deployment|> H
    P-->|Data Retrieval|> N
    M-->|Data Ingestion|> N

# Technology Stack

Mobile App Development (Flutter or React Native)

Cloud-based Feature Store (AWS or GCP)

Data Processing and Analysis (Apache Beam or Spark)

Machine Learning (TensorFlow or PyTorch)

Web and Mobile Interface (React or Angular)

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| System Design | 12 weeks | Design a mobile-based data collection system and cloud-based feature store |
| Data Ingestion and Processing | 16 weeks | Develop a data ingestion pipeline and scalable data processing architecture |
| Model Training and Deployment | 20 weeks | Train machine learning models and deploy them as APIs |
| User Interface and Experience | 12 weeks | Design a user-friendly web and mobile interface |
| Integration and Testing | 16 weeks | Integrate the system with existing land records management systems and conduct thorough testing |
| Deployment and Maintenance | 12 weeks | Deploy the system in a cloud-based environment and establish a maintenance framework |
| Training and Knowledge Transfer | 8 weeks | Provide training and knowledge transfer to Patwaris, farmers, and policymakers |

# Objectives

Reduce the time taken for Girdawari from 300 man-days to 50 man-days

Increase data accuracy and completeness by 90%

Improve decision-making by farmers and policymakers through real-time data insights

Enhance the user experience for Patwaris, farmers, and policymakers

# Acceptance Criteria

Functional Requirements: Complete data collection, processing, and analysis

Non-Functional Requirements: Scalability, performance, security, and data integrity

Quality Standards: Code coverage, documentation, testing, and maintainability

Compliance: Adherence to data protection regulations and land records management standards

User Experience: Usability, accessibility, and user satisfaction

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Patwari Mobile App Developer | 2 | 5 | Design and develop the Patwari mobile app |
| Cloud-based Feature Store Engineer | 1 | 8 | Design and develop the cloud-based feature store |
| Data Processing and Analysis Expert | 2 | 6 | Develop the data processing and analysis pipeline |
| Machine Learning Engineer | 1 | 7 | Train and deploy machine learning models |
| Web and Mobile Interface Developer | 2 | 5 | Design and develop the web and mobile interface |
| Project Manager | 1 | 10 | Oversee the project and ensure timely delivery |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Patwari Mobile App Development | ₹6,000,000 | Development of the Patwari mobile app |
| Cloud-based Feature Store Development | ₹4,500,000 | Design and development of the cloud-based feature store |
| Data Processing and Analysis Pipeline | ₹3,000,000 | Development of the data processing and analysis pipeline |
| Machine Learning Model Training and Deployment | ₹2,500,000 | Training and deployment of machine learning models |
| Web and Mobile Interface Development | ₹4,000,000 | Design and development of the web and mobile interface |
| Project Management and Overheads | ₹1,500,000 | Project management and overheads |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Time taken for Girdawari | 50 man-days | Manual tracking and monitoring | Weekly |
| Data accuracy and completeness | 90% | Automated data quality checks | Monthly |
| Decision-making by farmers and policymakers | 90% increase in informed decisions | Surveys and feedback | Quarterly |
| User satisfaction | 90% satisfaction rate | User feedback and surveys | Quarterly |