# Patwari Girdawari System Modernization

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current manual Girdawari system in Rajasthan is inefficient and resource-intensive, requiring an estimated 300 man-days for a single Gram Panchayat to complete on-ground execution.

# Key Challenges

Lack of resources and basic facilities

Outdated records and incomplete data

High workload and administrative delays

# Our Solution Approach

## Step 1: Implement Digital Data Collection

Develop a mobile application for Patwaris to collect crop details and land records digitally

## Step 2: Design a Cloud-Based Data Management System

Create a cloud-based platform to store, update, and manage data, ensuring data integrity and security

## Step 3: Develop an Automated Reporting System

Design an automated reporting system to generate reports and reduce manual bureaucracy

## Step 4: Provide Training and Capacity Building

Offer training and capacity building programs for Patwaris to enhance their skills in using modern surveying tools and digital systems

## Step 5: Implement a Data Analytics Dashboard

Develop a data analytics dashboard to provide insights and facilitate data-driven decision-making

## Step 6: Integrate with Existing Systems

Integrate the new system with existing systems to ensure seamless data exchange and minimal disruption

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph Client Layer
Patwari[Patwari Mobile App]
end
subgraph Edge Network
CDN[CloudFront CDN]
WAF[Web Firewall]
LB[Load Balancer]
end
subgraph Data Management System
CloudDB[Cloud-Based Data Management System]
end
subgraph Reporting System
Reporting[Automated Reporting System]
end
Patwari --> CDN
CDN --> WAF
WAF --> LB
LB --> CloudDB
CloudDB --> Reporting
Reporting --> Patwari
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef data fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef reporting fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000

# Technology Stack

Mobile Application Development (React Native)

Cloud-Based Data Management System (AWS)

Automated Reporting System (Python)

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| System Design | 8 weeks | Design the system architecture and data management system |
| Development | 16 weeks | Develop the mobile application, data management system, and reporting system |
| Testing and Quality Assurance | 8 weeks | Test and ensure the quality of the system |
| Deployment | 4 weeks | Deploy the system and integrate with existing systems |
| Training and Capacity Building | 4 weeks | Provide training and capacity building programs for Patwaris |
| Monitoring and Evaluation | Ongoing | Monitor and evaluate the system's performance and make necessary improvements |

# Objectives

Improve data collection efficiency

Enhance data management and security

Reduce administrative delays

# Acceptance Criteria

Data collection efficiency improved by 80%

Data management and security ensured

Administrative delays reduced by 90%

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Oversee the project, ensure timely completion, and manage resources |
| Mobile Application Developer | 2 | 5 | Develop the mobile application for Patwaris |
| Cloud-Based Data Management System Developer | 1 | 8 | Develop the cloud-based data management system |
| Automated Reporting System Developer | 1 | 6 | Develop the automated reporting system |
| Training and Capacity Building Expert | 1 | 12 | Provide training and capacity building programs for Patwaris |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Mobile Application Development | ₹1,500,000 | Development costs for the mobile application |
| Cloud-Based Data Management System Development | ₹1,200,000 | Development costs for the cloud-based data management system |
| Automated Reporting System Development | ₹900,000 | Development costs for the automated reporting system |
| Training and Capacity Building | ₹300,000 | Costs for training and capacity building programs for Patwaris |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Data Collection Efficiency | 80% | Percentage of data collected efficiently | Monthly |
| Administrative Delays | 90% | Percentage of administrative delays reduced | Quarterly |
| Data Management and Security | 100% | Percentage of data management and security ensured | Quarterly |
| User Satisfaction | 90% | Percentage of Patwaris satisfied with the system | Quarterly |
| System Uptime | 99.99% | Percentage of system uptime | Monthly |
| Data Accuracy | 99.9% | Percentage of accurate data | Quarterly |