# Revolutionizing Girdawari System with AI-Powered Agricultural Insights

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current Girdawari system is inefficient, resource-intensive, and plagued by outdated records, high workload, and administrative delays. It requires an estimated 300 man-days for a single Gram Panchayat to complete on-ground execution.

# Key Challenges

Lack of resources and basic facilities

Outdated records and incomplete data

High workload, as each Patwari manages multiple villages

Administrative delays due to manual bureaucracy

# Our Solution Approach

## Step 1: Data Collection and Integration

Implement a mobile application for Patwaris to collect and update crop details, leveraging modern surveying tools and digital systems.

## Step 2: Data Analytics and Insights

Develop an AI-powered data analytics platform to provide actionable insights on crop health, yield prediction, and weather forecasting.

## Step 3: Model Training and Deployment

Train and deploy machine learning models to predict crop yields, disease outbreaks, and weather patterns, using a FeatureStore and ModelRegistry.

## Step 4: Inference and Reporting

Deploy an InferenceAPI to provide real-time crop insights, and generate automated reports for Patwaris, Gram Panchayats, and state-level administrators.

## Step 5: Training and Knowledge Transfer

Provide training sessions and knowledge transfer programs for Patwaris, Gram Panchayat officials, and state-level administrators to ensure seamless adoption and utilization of the AI-powered Girdawari system.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph CL[Client Layer]
Mobile[Mobile App]:::client
end
subgraph Edge[Edge Network]
CDN[CloudFront CDN]:::edge
WAF[Web Firewall]:::edge
LB[Load Balancer]:::edge
end
subgraph GW[API Gateway]
API[API Gateway]:::gateway
Auth[Auth Service]:::gateway
RateLimit[Rate Limiter]:::gateway
end
subgraph SVC[Microservices]
DataCollector[Data Collector]:::service
DataAnalyzer[Data Analyzer]:::service
ModelTrainer[Model Trainer]:::service
InferenceAPI[Inference API]:::service
end
subgraph INF[Infrastructure]
Queue[Kafka Queue]:::queue
Cache[(Redis Cache)]:::cache
ServiceMesh[Service Mesh]:::queue
end
subgraph DATA[Data Layer]
FeatureStore[Feature Store]:::storage
ModelRegistry[Model Registry]:::storage
VectorDB[Vector DB]:::storage
BatchScoring[Batch Scoring]:::service
end
Mobile --> CDN
CDN --> WAF
WAF --> LB
LB --> API
API --> Auth
Auth --> RateLimit
RateLimit --> DataCollector
RateLimit --> DataAnalyzer
DataCollector --> FeatureStore
DataAnalyzer --> ModelTrainer
ModelTrainer --> ModelRegistry
ModelTrainer --> VectorDB
ModelTrainer --> BatchScoring
BatchScoring --> InferenceAPI
InferenceAPI --> ServiceMesh
ServiceMesh --> DataCollector
ServiceMesh --> DataAnalyzer
ServiceMesh --> ModelTrainer
Cache --> DataAnalyzer
Cache --> ModelTrainer
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef gateway fill:#fff3e0,stroke:#f57c00,stroke-width:2px,color:#000
classDef service fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef queue fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000
classDef cache fill:#e1f5fe,stroke:#0277bd,stroke-width:2px,color:#000
classDef storage fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000

# Technology Stack

Python

TensorFlow

Kafka

Redis

PostgreSQL

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Data Collection and Integration | 8 weeks | Implement mobile application for Patwaris to collect and update crop details. |
| Phase 2: Data Analytics and Insights | 12 weeks | Develop AI-powered data analytics platform to provide actionable insights on crop health, yield prediction, and weather forecasting. |
| Phase 3: Model Training and Deployment | 16 weeks | Train and deploy machine learning models to predict crop yields, disease outbreaks, and weather patterns. |
| Phase 4: Inference and Reporting | 8 weeks | Deploy InferenceAPI to provide real-time crop insights, and generate automated reports. |
| Phase 5: Training and Knowledge Transfer | 4 weeks | Provide training sessions and knowledge transfer programs for Patwaris, Gram Panchayat officials, and state-level administrators. |
| Phase 6: System Testing and Deployment | 8 weeks | Conduct thorough testing of the AI-powered Girdawari system, and deploy it to the field. |
| Phase 7: Ongoing Maintenance and Support | Ongoing | Provide ongoing maintenance, support, and updates to the AI-powered Girdawari system. |

# Objectives

Objective 1: Improve crop yields by 15% within the first year through data-driven decision making.

Objective 2: Reduce administrative delays by 50% through automation and real-time reporting.

Objective 3: Increase farmer adoption of modern agricultural practices by 20% through targeted training and knowledge transfer.

# Acceptance Criteria

Functional Requirements: Feature completeness, data accuracy, and system performance.

Non-Functional Requirements: Security, scalability, and reliability.

Quality Standards: Code coverage, documentation, and testing.

Compliance: Regulatory and standards adherence.

User Experience: Usability and accessibility benchmarks.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Data Scientist | 3 | 5 | Develop AI-powered data analytics platform, train and deploy machine learning models, and provide data insights to Patwaris and Gram Panchayat officials. |
| Mobile Application Developer | 2 | 4 | Develop mobile application for Patwaris to collect and update crop details, and integrate it with the AI-powered data analytics platform. |
| System Administrator | 1 | 3 | Deploy and maintain the AI-powered Girdawari system, ensure system security and performance, and provide ongoing support to Patwaris and Gram Panchayat officials. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Development Costs | ₹1,500,000 | Includes costs of hiring data scientists, mobile application developers, and system administrators. |
| Infrastructure Costs | ₹750,000 | Includes costs of setting up cloud infrastructure, databases, and caching services. |
| Third-Party Services | ₹250,000 | Includes costs of APIs, payment gateways, and communication services. |
| One-Time Costs | ₹500,000 | Includes costs of initial setup, training, and knowledge transfer programs. |
| Ongoing Costs | ₹200,000 per month | Includes costs of ongoing maintenance, support, and updates to the AI-powered Girdawari system. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Crop Yield Improvement | 15% | Comparison of crop yields before and after implementation of the AI-powered Girdawari system. | Monthly |
| Administrative Delay Reduction | 50% | Comparison of administrative delays before and after implementation of the AI-powered Girdawari system. | Quarterly |
| Farmer Adoption Rate | 20% | Survey of farmers to assess adoption rate of modern agricultural practices. | Semi-annually |