# Transforming Girdawari System through Digitalization

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The manual Girdawari system in Rajasthan is highly inefficient and resource-intensive, requiring 300 man-days for a single Gram Panchayat to complete on-ground execution. The system faces several major challenges including lack of resources, outdated records, high workload, administrative delays, and dependence on traditional methods.

# Key Challenges

Lack of technological integration and outdated records

High workload and administrative delays

Training gaps in the use of modern surveying tools and digital systems

# Our Solution Approach

## Step 1: Discovery and Analysis

Conduct a thorough analysis of the current Girdawari system, identify pain points, and gather requirements from stakeholders.

## Step 2: Design and Development

Design a digital Girdawari system using a microservices architecture, incorporating modern surveying tools and digital systems. Develop the system using a scalable and secure technology stack.

## Step 3: Testing and Quality Assurance

Conduct thorough testing and quality assurance to ensure the system meets the requirements and is free from defects.

## Step 4: Deployment and Training

Deploy the digital Girdawari system and provide training to Patwaris and other stakeholders on its usage.

## Step 5: Monitoring and Maintenance

Monitor the system's performance and provide ongoing maintenance and support to ensure its continued operation.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph Client
Patwari[Patwari]
ClientApp[Client App]
end
subgraph Server
Server[Server]
GirdawariAPI[Girdawari API]
Database[Database]
end
Patwari --> ClientApp
ClientApp --> GirdawariAPI
GirdawariAPI --> Database

# Technology Stack

Java

Spring Boot

MySQL

AWS

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Discovery and Analysis | 4 weeks | Conduct a thorough analysis of the current Girdawari system and gather requirements from stakeholders. |
| Design and Development | 12 weeks | Design and develop the digital Girdawari system using a microservices architecture and a scalable and secure technology stack. |
| Testing and Quality Assurance | 8 weeks | Conduct thorough testing and quality assurance to ensure the system meets the requirements and is free from defects. |
| Deployment and Training | 4 weeks | Deploy the digital Girdawari system and provide training to Patwaris and other stakeholders on its usage. |
| Monitoring and Maintenance | Ongoing | Monitor the system's performance and provide ongoing maintenance and support to ensure its continued operation. |

# Objectives

Reduce the time taken to complete on-ground execution of Girdawari system to 10 man-days

Increase the accuracy of Girdawari data by 20%

Reduce the workload of Patwaris by 30%

# Acceptance Criteria

The system should be able to process Girdawari data in real-time

The system should have a user-friendly interface for Patwaris to update records

The system should provide regular reports on Girdawari data to stakeholders

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Oversee the project, ensure timely completion, and manage stakeholders |
| Software Developer | 3 | 5 | Design and develop the digital Girdawari system |
| Quality Assurance Engineer | 1 | 5 | Conduct thorough testing and quality assurance |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Software Development | ₹1,500,000 | Development of the digital Girdawari system |
| Testing and Quality Assurance | ₹750,000 | Conducting thorough testing and quality assurance |
| Deployment and Training | ₹250,000 | Deploying the system and providing training to Patwaris and other stakeholders |
| Ongoing Maintenance and Support | ₹100,000 per month | Monitoring the system's performance and providing ongoing maintenance and support |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Time taken to complete on-ground execution | 10 man-days | Track the time taken to complete on-ground execution using a timer | Monthly |
| Accuracy of Girdawari data | 20% | Compare the accuracy of Girdawari data before and after implementation using statistical analysis | Quarterly |
| Workload of Patwaris | 30% | Track the workload of Patwaris using a workload tracking system | Monthly |