# Transforming Girdawari System with Digital Land Management

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current Girdawari system in Rajasthan relies heavily on manual data collection, record updating, and report preparation, resulting in inefficiencies, outdated records, and a high workload for Patwaris. This manual process is not only time-consuming but also prone to errors, which can have significant consequences on land management and decision-making. The system's reliance on traditional methods, lack of resources, and outdated records have created a perfect storm of inefficiencies. Moreover, the high workload and administrative delays have resulted in a significant burden on Patwaris, who are responsible for managing multiple villages. The current system's limitations have made it challenging for stakeholders to make informed decisions, leading to a need for a more efficient and effective system. The proposed digital Girdawari system aims to address these challenges by leveraging technology to streamline data collection, record management, and report preparation, ultimately enhancing decision-making and improving land management. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The proposed system will not only improve the efficiency and effectiveness of land management but also enhance the overall user experience for Patwaris, stakeholders, and the general public.

# Key Challenges

The lack of resources and basic facilities has hindered the efficient functioning of the current Girdawari system, resulting in outdated records, incomplete data, and a high workload for Patwaris. The absence of modern surveying tools and digital systems has further exacerbated the problem, making it challenging for Patwaris to collect and manage data accurately. The system's reliance on traditional methods has also led to administrative delays, which have significant consequences on land management and decision-making. Moreover, the training gap in the use of modern surveying tools and digital systems has resulted in a lack of expertise among Patwaris, making it challenging to implement and maintain the system. The proposed digital Girdawari system aims to address these challenges by providing Patwaris with the necessary tools and training to collect and manage data efficiently, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools.

The outdated records and incomplete data have resulted in a lack of accurate information, making it challenging for stakeholders to make informed decisions. The current system's limitations have also led to a high workload for Patwaris, who are responsible for managing multiple villages. The proposed digital Girdawari system aims to address these challenges by providing Patwaris with the necessary tools to collect and manage data accurately, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

The high workload and administrative delays have resulted in a significant burden on Patwaris, who are responsible for managing multiple villages. The current system's limitations have also led to a lack of expertise among Patwaris, making it challenging to implement and maintain the system. The proposed digital Girdawari system aims to address these challenges by providing Patwaris with the necessary tools and training to collect and manage data efficiently, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

The dependence on traditional methods has resulted in a lack of technological integration, making it challenging for stakeholders to access accurate information. The proposed digital Girdawari system aims to address this challenge by providing a modern and efficient system that leverages technology to streamline data collection, record management, and report preparation. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

The training gap in the use of modern surveying tools and digital systems has resulted in a lack of expertise among Patwaris, making it challenging to implement and maintain the system. The proposed digital Girdawari system aims to address this challenge by providing Patwaris with the necessary training and tools to collect and manage data efficiently, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

The lack of resources and basic facilities has hindered the efficient functioning of the current Girdawari system, resulting in outdated records, incomplete data, and a high workload for Patwaris. The proposed digital Girdawari system aims to address this challenge by providing Patwaris with the necessary tools and training to collect and manage data efficiently, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

The outdated records and incomplete data have resulted in a lack of accurate information, making it challenging for stakeholders to make informed decisions. The proposed digital Girdawari system aims to address this challenge by providing Patwaris with the necessary tools to collect and manage data accurately, reducing administrative delays, and enhancing decision-making. The system's success will depend on its ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness.

# Our Solution Approach

## Step 1: Digital Data Collection and Record Management

The proposed digital Girdawari system will implement a mobile application for Patwaris to collect and update data on crop details and land records, ensuring accuracy and completeness. The mobile application will be designed to facilitate data collection, record management, and report preparation, reducing the workload of Patwaris and enhancing decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing real-time insights and analytics. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The mobile application will be developed using React Native, ensuring a seamless user experience for Patwaris. The system will also provide training and support to Patwaris to ensure effective adoption and maintenance.

## Step 2: Automated Report Preparation and Analysis

The proposed digital Girdawari system will develop a web-based dashboard for Patwaris to generate and analyze reports on land use, crop yields, and other relevant metrics, reducing administrative delays and enhancing decision-making. The web-based dashboard will be designed to provide real-time insights and analytics, enabling data-driven decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The web-based dashboard will be developed using Node.js and Express.js, ensuring a seamless user experience for Patwaris. The system will also provide training and support to Patwaris to ensure effective adoption and maintenance.

## Step 3: Training and Capacity Building

The proposed digital Girdawari system will provide comprehensive training and capacity-building programs for Patwaris on the use of modern surveying tools, digital systems, and data analytics, bridging the training gap and ensuring effective adoption. The training programs will be designed to provide Patwaris with the necessary skills and knowledge to collect and manage data efficiently, reducing administrative delays and enhancing decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing real-time insights and analytics. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The training programs will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance.

## Step 4: Data Integration and Analytics

The proposed digital Girdawari system will integrate the digital Girdawari system with existing databases and analytics tools to provide real-time insights on land use, crop yields, and other relevant metrics, enabling data-driven decision-making. The system will ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The system will also provide training and support to Patwaris to ensure effective adoption and maintenance. The success of this step will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools.

## Step 5: Monitoring and Evaluation

The proposed digital Girdawari system will establish a monitoring and evaluation framework to track the effectiveness of the digital Girdawari system, identify areas for improvement, and ensure continuous quality enhancement. The monitoring and evaluation framework will be designed to provide real-time insights and analytics, enabling data-driven decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The monitoring and evaluation framework will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance.

## Step 6: Deployment and Maintenance

The proposed digital Girdawari system will deploy the digital Girdawari system, establish a monitoring framework, and track the effectiveness of the system. The deployment and maintenance will be designed to ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The deployment and maintenance will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance. The success of this step will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools.

## Step 7: Evaluation and Quality Enhancement

The proposed digital Girdawari system will conduct a thorough evaluation of the digital Girdawari system, identify areas for improvement, and ensure continuous quality enhancement. The evaluation will be designed to provide real-time insights and analytics, enabling data-driven decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The evaluation will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance.

## Step 8: Maintenance and Support

The proposed digital Girdawari system will provide ongoing maintenance and support to ensure the digital Girdawari system remains functional, efficient, and effective. The maintenance and support will be designed to ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The maintenance and support will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing training and support to Patwaris to ensure effective adoption and maintenance. The success of this step will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools.

# Architecture Diagram

Architecture Diagram (Mermaid code):

graph TD
subgraph Client Layer
  GirdawariApp[Mobile App for Patwaris]
  Dashboard[Web-based Dashboard for Patwaris]
  GirdawariApp -->|Data Submission| DataAPI
  GirdawariApp -->|Reports| Dashboard
  Dashboard -->|Insights| Analytics
end

subgraph Edge Layer
  EdgeAPI[Edge API for Data Processing]
  EdgeAPI -->|Data Processing| DataAPI
  EdgeAPI -->|Data Validation| Validator
  Validator -->|Validation Result| DataAPI
end

subgraph Gateway Layer
  Gateway[API Gateway for Service Routing]
  Gateway -->|Request Routing| EdgeAPI
  Gateway -->|Service Discovery| Registry
  Registry -->|Service Registry| Gateway
end

subgraph Service Layer
  DataAPI[Data API for Integration]
  DataAPI -->|Data Storage| Database
  DataAPI -->|Data Analysis| Analytics
  Analytics -->|Insights| Dashboard
  Validator -->|Validation Result| DataAPI
end

subgraph Data Layer
  Database[Relational Database for Data Storage]
  Database -->|Data Retrieval| DataAPI
  Database -->|Data Update| DataAPI
end

subgraph Infrastructure Layer
  Cloud[Cloud Infrastructure for Scalability]
  Cloud -->|Resource Allocation| Gateway
  Cloud -->|Monitoring| Monitor
  Monitor -->|Monitoring Result| Dashboard
end

subgraph Security Layer
  Auth[Authentication Service]
  Auth -->|Authentication| GirdawariApp
  Auth -->|Authorization| Validator
end

subgraph Monitoring Layer
  Monitor[Monitoring Service]
  Monitor -->|Monitoring Result| Dashboard
end

classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef service fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef infrastructure fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000
classDef security fill:#f1c2e8,stroke:#c33e7c,stroke-width:2px,color:#000
classDef monitoring fill:#c5f4d0,stroke:#34c759,stroke-width:2px,color:#000

# Technology Stack

Mobile Application Development (React Native)

Web Development (Node.js, Express.js)

Data Analytics (Python, pandas, NumPy)

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Requirements Gathering and System Design | 8 weeks | Conduct stakeholder workshops, gather requirements, and design the digital Girdawari system architecture. The requirements gathering will involve identifying the needs and expectations of Patwaris, stakeholders, and the general public. The system design will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |
| Phase 2: Development and Testing | 16 weeks | Develop the mobile application, web-based dashboard, and data analytics service, followed by thorough testing and quality assurance. The development will involve designing and developing the mobile application, web-based dashboard, and data analytics service using Python, pandas, and NumPy. The testing and quality assurance will involve ensuring the system meets the requirements and expectations of Patwaris, stakeholders, and the general public. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |
| Phase 3: Training and Capacity Building | 4 weeks | Provide comprehensive training and capacity-building programs for Patwaris on the use of modern surveying tools, digital systems, and data analytics. The training programs will be designed to provide Patwaris with the necessary skills and knowledge to collect and manage data efficiently, reducing administrative delays and enhancing decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing real-time insights and analytics. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The training programs will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |
| Phase 4: Deployment and Monitoring | 4 weeks | Deploy the digital Girdawari system, establish a monitoring framework, and track the effectiveness of the system. The deployment and monitoring will be designed to ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The deployment and monitoring will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |
| Phase 5: Evaluation and Quality Enhancement | 4 weeks | Conduct a thorough evaluation of the digital Girdawari system, identify areas for improvement, and ensure continuous quality enhancement. The evaluation will be designed to provide real-time insights and analytics, enabling data-driven decision-making. The system will also ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The evaluation will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing support and maintenance to ensure effective adoption and maintenance. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |
| Phase 6: Maintenance and Support | Ongoing | Provide ongoing maintenance and support to ensure the digital Girdawari system remains functional, efficient, and effective. The maintenance and support will be designed to ensure seamless integration with existing databases and analytics tools, providing accurate and up-to-date information. Furthermore, the system's scalability, security, and usability will be crucial factors in ensuring its adoption and effectiveness. The maintenance and support will be developed using Python, pandas, and NumPy, ensuring a seamless user experience for Patwaris. The system will also provide ongoing training and support to Patwaris to ensure effective adoption and maintenance. The success of this phase will depend on the ability to accurately collect and store data, provide real-time insights, and ensure seamless integration with existing databases and analytics tools. |

# Objectives

Improve data accuracy and completeness by 90%

Reduce administrative delays by 75%

Enhance decision-making through real-time insights and analytics

Increase efficiency and productivity of Patwaris by 80%

Improve user experience and satisfaction by 90%

Reduce costs associated with data collection and record management by 70%

Increase adoption and usage of the digital Girdawari system by 90%

Improve data quality and integrity by 90%

Reduce errors and discrepancies in data collection and record management by 80%

Improve scalability and flexibility of the digital Girdawari system by 90%

# Acceptance Criteria

Functional Requirements: Data collection, record management, report preparation, and analysis

Non-Functional Requirements: Performance, scalability, security, and usability

Quality Standards: Code coverage, documentation, testing, and continuous integration

Compliance: Adherence to relevant laws and regulations

User Experience: Usability, accessibility, and user satisfaction

Data Quality: Accuracy, completeness, and integrity of data

System Performance: Speed, reliability, and efficiency of the system

Scalability: Ability of the system to handle increasing data volumes and user traffic

Security: Protection of data and system from unauthorized access and cyber threats

Usability: Ease of use and navigation of the system for Patwaris and stakeholders

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Mobile Application Developer | 3 | 5 | Design and develop the mobile application for Patwaris, ensuring data collection, record management, and report preparation. |
| Web Developer | 2 | 4 | Design and develop the web-based dashboard for Patwaris, providing real-time insights and analytics. |
| Data Analyst | 1 | 6 | Design and develop the data analytics service, providing insights and recommendations to Patwaris. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Mobile Application Development | ₹2,500,000 | Development costs include design, development, testing, and deployment of the mobile application. |
| Web Development | ₹1,500,000 | Development costs include design, development, testing, and deployment of the web-based dashboard. |
| Data Analytics Service | ₹1,000,000 | Development costs include design, development, testing, and deployment of the data analytics service. |
| Training and Capacity Building | ₹750,000 | Training costs include design, development, and delivery of training programs for Patwaris. |
| Deployment and Maintenance | ₹500,000 | Deployment costs include setup, testing, and deployment of the digital Girdawari system, while maintenance costs include ongoing support and updates. |
| Hardware and Infrastructure | ₹1,000,000 | Hardware and infrastructure costs include the purchase and installation of hardware and software required for the digital Girdawari system. |
| Software and Licensing | ₹500,000 | Software and licensing costs include the purchase and licensing of software required for the digital Girdawari system. |
| Consulting and Advisory | ₹750,000 | Consulting and advisory costs include the fees paid to consultants and advisors for their services. |
| Miscellaneous | ₹250,000 | Miscellaneous costs include any other costs not included in the above categories. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Data Accuracy | 90% | Comparison of pre- and post-implementation data | Quarterly |
| Administrative Delays | 75% | Comparison of pre- and post-implementation administrative delays | Monthly |
| User Satisfaction | 85% | Surveys and feedback from Patwaris | Quarterly |
| System Uptime | 99.99% | System monitoring and logging | Hourly |
| Data Volume | 100,000 records per month | Data storage and analytics | Monthly |
| User Adoption | 90% | User engagement and activity metrics | Quarterly |
| System Performance | 99.99% | System monitoring and logging | Hourly |
| Security and Compliance | 100% | Regular security audits and compliance checks | Quarterly |
| Usability and Accessibility | 90% | User feedback and testing | Quarterly |