# Transforming Girdawari System with Digital Land Records Management

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current manual Girdawari system in Rajasthan is inefficient, resource-intensive, and plagued by outdated records, high workload, and administrative delays. It requires an estimated 300 man-days for a single Gram Panchayat to complete on-ground execution.

# Key Challenges

Manual data collection and record updating

Lack of basic facilities and outdated records

High workload and administrative delays

Dependence on traditional methods with minimal technological integration

Training gaps in modern surveying tools and digital systems

# Our Solution Approach

## Step 1: Digital Land Records Management System Design

Design a scalable and secure digital land records management system with a user-friendly interface for Patwaris to collect and update data efficiently.

## Step 2: Data Integration and Standardization

Integrate existing data sources and standardize the data format to ensure accuracy and consistency across all records.

## Step 3: Training and Capacity Building

Provide comprehensive training to Patwaris on the use of modern surveying tools and digital systems to ensure seamless adoption.

## Step 4: System Implementation and Testing

Implement the digital land records management system, conduct thorough testing, and ensure that it meets all requirements and standards.

## Step 5: Deployment and Maintenance

Deploy the system, provide ongoing maintenance and support, and ensure that it remains up-to-date and secure.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
subgraph Client Layer
Patwari[Patwari Interface]
end
subgraph Edge Network
CDN[CloudFront CDN]
WAF[Web Firewall]
LB[Load Balancer]
end
subgraph GW[API Gateway]
API[API Gateway]
Auth[Auth Service]
RateLimit[Rate Limiter]
end
subgraph SVC[Microservices]
UserSvc[User Service]
OrderSvc[Order Service]
PaySvc[Payment Service]
NotifySvc[Notification Service]
end
subgraph INF[Infrastructure]
Queue[Kafka Queue]
Cache[Redis Cache]
ServiceMesh[Service Mesh]
end
subgraph DATA[Data Layer]
PrimaryDB[PostgreSQL]
AnalyticsDB[Redshift]
S3[S3 Storage]
Search[Elasticsearch]
end
Patwari --> CDN
CDN --> WAF
WAF --> LB
LB --> API
API --> Auth
Auth --> RateLimit
RateLimit --> UserSvc
RateLimit --> OrderSvc
UserSvc --> Cache
UserSvc --> PrimaryDB
OrderSvc --> Queue
Queue --> PaySvc
Queue --> NotifySvc
PaySvc --> PrimaryDB
OrderSvc --> AnalyticsDB
NotifySvc --> Search
UserSvc --> S3
ServiceMesh --> UserSvc
ServiceMesh --> OrderSvc
ServiceMesh --> PaySvc
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef gateway fill:#fff3e0,stroke:#f57c00,stroke-width:2px,color:#000
classDef service fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef queue fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000
classDef cache fill:#e1f5fe,stroke:#0277bd,stroke-width:2px,color:#000
classDef storage fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000

# Technology Stack

PostgreSQL

Redshift

S3

Elasticsearch

Kafka

Redis

Service Mesh

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Digital Land Records Management System Design | 8 weeks | Design a scalable and secure digital land records management system with a user-friendly interface for Patwaris to collect and update data efficiently. |
| Data Integration and Standardization | 6 weeks | Integrate existing data sources and standardize the data format to ensure accuracy and consistency across all records. |
| Training and Capacity Building | 4 weeks | Provide comprehensive training to Patwaris on the use of modern surveying tools and digital systems to ensure seamless adoption. |
| System Implementation and Testing | 10 weeks | Implement the digital land records management system, conduct thorough testing, and ensure that it meets all requirements and standards. |
| Deployment and Maintenance | 8 weeks | Deploy the system, provide ongoing maintenance and support, and ensure that it remains up-to-date and secure. |

# Objectives

Implement a digital land records management system that reduces the time required for data collection and record updating by 75%

Ensure that the system is scalable and can handle a large volume of data with minimal latency

Provide comprehensive training to Patwaris on the use of modern surveying tools and digital systems to ensure seamless adoption

# Acceptance Criteria

The system should be able to collect and update data efficiently with minimal manual intervention

The system should ensure accuracy and consistency across all records

The system should be scalable and able to handle a large volume of data with minimal latency

The system should provide comprehensive training to Patwaris on the use of modern surveying tools and digital systems

The system should meet all security and compliance requirements

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Overall project management, coordination, and leadership |
| Technical Lead | 1 | 12 | Technical architecture, design, and implementation |
| Data Analyst | 2 | 5 | Data integration, standardization, and analysis |
| Patwari Trainer | 1 | 8 | Training and capacity building for Patwaris |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Digital Land Records Management System Design | ₹1,200,000 | Includes system design, architecture, and development |
| Data Integration and Standardization | ₹900,000 | Includes data integration, standardization, and analysis |
| Training and Capacity Building | ₹600,000 | Includes training and capacity building for Patwaris |
| System Implementation and Testing | ₹1,500,000 | Includes system implementation, testing, and deployment |
| Deployment and Maintenance | ₹1,000,000 | Includes ongoing maintenance and support |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Time required for data collection and record updating | 25% reduction | Monthly progress reports and system performance metrics | Monthly |
| System scalability and latency | Minimal latency and high scalability | System performance metrics and user feedback | Quarterly |
| Patwari training and adoption | 100% adoption and satisfaction | Training feedback and adoption metrics | Quarterly |
| System security and compliance | Meets all security and compliance requirements | Regular security audits and compliance checks | Quarterly |
| System maintenance and support | Minimal downtime and high user satisfaction | System performance metrics and user feedback | Monthly |