# Transforming Patwari Girdawari System with AI-Powered Automation

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current manual Girdawari system in Rajasthan's Patwaris is inefficient, resource-intensive, and plagued by outdated records, high workloads, administrative delays, and lack of technological integration, resulting in inaccurate data capture and significant time consumption.

# Key Challenges

Manual data collection and record updating

Outdated records and incomplete data

High workload and administrative delays

Dependence on traditional methods and limited technological integration

Training gaps in modern surveying tools and digital systems

# Our Solution Approach

## Step 1: System Discovery and Needs Assessment

Conduct thorough discovery and needs assessment to understand the current Girdawari system, identify pain points, and determine the feasibility of implementing AI-powered automation. This phase will involve stakeholder engagement, data collection, and analysis to determine the scope and requirements of the project.

## Step 2: Design and Development

Design and develop an AI-powered Girdawari system that leverages machine learning, computer vision, and geospatial analysis to automate data collection, processing, and transmission. This phase will involve the development of custom software, integration with existing systems, and testing to ensure accuracy and reliability.

## Step 3: Training and Validation

Train the AI model on a large dataset of historical Girdawari data to improve its accuracy and adaptability. Validate the system through a series of tests and pilots to ensure its efficacy and reliability in real-world scenarios.

## Step 4: Deployment and Rollout

Deploy the AI-powered Girdawari system across multiple Patwaris and gram panchayats, ensuring seamless integration with existing infrastructure and processes. Provide comprehensive training to Patwaris and support staff to ensure successful adoption and utilization of the new system.

## Step 5: Monitoring and Optimization

Continuously monitor the performance of the AI-powered Girdawari system, identify areas for improvement, and implement data-driven optimization strategies to enhance its accuracy, efficiency, and user experience.

# Architecture Diagram

Architecture Diagram (Mermaid code):

graph TD
subgraph Client Layer
Patwari[Patwari]
Drone[Drone]
end
subgraph Edge Network
cdn[CloudFront CDN]
waf[Web Firewall]
lb[Load Balancer]
end
subgraph AI-Powered Girdawari System
ai[Ai-Powered Girdawari System]
featurestore[Feature Store]
modelregistry[Model Registry]
trainingjob[Training Job]
end
subgraph Infrastructure
kafka[Kafka Queue]
redis[Redis Cache]
s3[S3 Storage]
end
Patwari -->|Data Collection| Drone
Drone -->|Data Transmission| ai
ai -->|Data Processing| featurestore
featurestore -->|Model Training| trainingjob
testing -->|Model Evaluation| ai
ai -->|Data Storage| s3
ai -->|Data Visualization| kafka
classDef client fill:#e3f2fd,stroke:#1976d2,stroke-width:2px,color:#000
classDef edge fill:#f3e5f5,stroke:#7b1fa2,stroke-width:2px,color:#000
classDef ai fill:#e8f5e9,stroke:#388e3c,stroke-width:2px,color:#000
classDef queue fill:#fce4ec,stroke:#c2185b,stroke-width:2px,color:#000
classDef cache fill:#e1f5fe,stroke:#0277bd,stroke-width:2px,color:#000
classDef storage fill:#fffde7,stroke:#f9a825,stroke-width:2px,color:#000

# Technology Stack

Python

Django

TensorFlow

Keras

PostgreSQL

Redis

Kafka

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| System Discovery and Needs Assessment | 4 weeks | Conduct thorough discovery and needs assessment to understand the current Girdawari system, identify pain points, and determine the feasibility of implementing AI-powered automation. |
| Design and Development | 16 weeks | Design and develop an AI-powered Girdawari system that leverages machine learning, computer vision, and geospatial analysis to automate data collection, processing, and transmission. |
| Training and Validation | 8 weeks | Train the AI model on a large dataset of historical Girdawari data to improve its accuracy and adaptability. Validate the system through a series of tests and pilots to ensure its efficacy and reliability in real-world scenarios. |
| Deployment and Rollout | 12 weeks | Deploy the AI-powered Girdawari system across multiple Patwaris and gram panchayats, ensuring seamless integration with existing infrastructure and processes. |
| Monitoring and Optimization | 8 weeks | Continuously monitor the performance of the AI-powered Girdawari system, identify areas for improvement, and implement data-driven optimization strategies to enhance its accuracy, efficiency, and user experience. |
| Testing and Quality Assurance | 8 weeks | Conduct thorough testing and quality assurance to ensure the AI-powered Girdawari system meets the required standards of accuracy, reliability, and user experience. |

# Objectives

Automate data collection and processing to improve accuracy and efficiency

Reduce the time required to complete Girdawari by 75%

Improve the user experience for Patwaris and support staff

# Acceptance Criteria

The AI-powered Girdawari system accurately processes and transmits data within 5 minutes of collection

The system reduces the time required to complete Girdawari by 75%

The user experience for Patwaris and support staff is improved by 90%

The system is scalable and can handle a large volume of data

The system is secure and meets the required standards of data protection

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 5 | Oversee the project from initiation to completion, ensuring it is delivered on time, within budget, and to the required quality standards |
| AI/ML Engineer | 2 | 8 | Design and develop the AI-powered Girdawari system, leveraging machine learning, computer vision, and geospatial analysis to automate data collection, processing, and transmission |
| Software Developer | 3 | 6 | Develop and test the AI-powered Girdawari system, ensuring it meets the required standards of accuracy, reliability, and user experience |
| Data Scientist | 1 | 7 | Collect and analyze data to improve the accuracy and adaptability of the AI model, and identify areas for improvement in the system |
| Quality Assurance Engineer | 1 | 5 | Conduct thorough testing and quality assurance to ensure the AI-powered Girdawari system meets the required standards of accuracy, reliability, and user experience |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| AI/ML Engineer Salaries | ₹1,500,000 | Costs associated with hiring and retaining AI/ML engineers |
| Software Development Costs | ₹3,000,000 | Costs associated with developing and testing the AI-powered Girdawari system |
| Data Science Costs | ₹750,000 | Costs associated with collecting and analyzing data to improve the accuracy and adaptability of the AI model |
| Quality Assurance Costs | ₹500,000 | Costs associated with conducting thorough testing and quality assurance to ensure the AI-powered Girdawari system meets the required standards of accuracy, reliability, and user experience |
| Infrastructure Costs | ₹1,000,000 | Costs associated with setting up and maintaining the infrastructure required to support the AI-powered Girdawari system |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Accuracy | 95% | Manual testing and validation | Monthly |
| Efficiency | 75% reduction in time required to complete Girdawari | Automated testing and benchmarking | Quarterly |
| User Experience | 90% improvement in user experience for Patwaris and support staff | Surveys and feedback | Semi-annually |
| Scalability | Ability to handle a large volume of data | Automated testing and benchmarking | Quarterly |
| Security | Meets the required standards of data protection | Regular security audits and testing | Monthly |