# AI-Drone Girdawari Automation Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Manual Girdawari in Rajasthan consumes 300+ man-days per Gram Panchayat due to paper-based field surveys.
Patwari covers only 16 fields/day, causing 312.5-day cycles for 5000 fields.
Outdated land records, missing crop data, and no real-time validation create revenue loss.
Lack of GPS verification leads to boundary disputes and inaccurate acreage reporting.
Multi-village workload stretches 1 Patwari across 5000+ scattered plots with no digital aids.
Monsoon dependence further compresses already short survey windows.
No centralized analytics; decisions delayed until manual consolidation months later.
Administrative approvals take weeks because files move physically between offices.
Training gaps prevent adoption of modern surveying or mobile data capture tools.
Result: unreliable crop insurance, delayed compensation, and eroded farmer trust.

# Key Challenges

High man-day requirement:
300+ per
Panchayat makes
surveys infrequent
and error-prone.

Resource scarcity: no
vehicles, fuel, or
field gear; Patwaris
rely on bicycles
or foot.

Data staleness: paper
ledgers not
digitized; historical
edits lost
or illegible.

Workload imbalance:
single Patwari
manages 5–7
villages, 5000+
plots simultaneously.

Training deficit: minimal
exposure to GPS,
drones, or
mobile data
collection apps.

Administrative lag: manual
file movement
and signature
cycles stretch
to weeks.

Weather dependency:
narrow post-harvest
window before
monsoon disrupts
access.

# Our Solution Approach

## Drone Survey Planning

AI planner converts village
maps into optimized 5-cm
GSD flight paths, auto-segmenting
5000 plots into 5-day
sorties with battery-swap waypoints.

## Edge Real-Time Capture

Drones stream 4K multispectral
imagery via 5G to
edge GPU nodes running
YOLO-crop for instant boundary
and crop-type detection.

## Blockchain Record Anchoring

Every orthomosaic hash written
to Hyperledger Fabric to
create tamper-proof land record
ledger accessible to Patwari
and revenue officers.

## Mobile Validation App

Lightweight Flutter app lets
Patwari override AI labels
with one-tap reasons; updates
retrain model nightly
for continuous improvement.

## Analytics Dashboard

PowerBI embedded portal shows acreage,
crop health NDVI, yield
prediction, and survey completion
rate down to plot
level in real time.

## Automated Report Generation

Serverless function compiles approved
data into Girdawari Form-1
PDFs and pushes them
to e-Office for digital
signatures within 24 h.

## Capacity Building

3-day drone-ground-school plus quarterly
webinars; AR-based SOPs
inside app ensure
90% Patwari certification
within first quarter.

# Architecture Diagram

Architecture Diagram (fallback textual description):
flowchart TD
subgraph Client
    A[Flutter Mobile App] Node-> B[Patwari UI]
    C[PowerBI Dashboard] Node-> D[Revenue Officers]
end
subgraph Edge
    E[5G Edge Node GPU] Node-> F[YOLO-Crop Inference]
    G[DJI Dock Drone] Node-> E
end
subgraph Gateway
    H[API Gateway] Node-> I[Auth Service]
    J[GraphQL] Node-> H
end
subgraph Services
    K[Survey Planner] Node-> L[Flight Path Optimizer]
    M[Blockchain Writer] Node-> N[Hyperledger Fabric]
    O[Report Generator] Node-> P[PDF Service]
end
subgraph Data
    Q[PostgreSQL] Node-> R[PostGIS]
    S[MinIO Object Store] Node-> T[Orthomosaics]
    U[MLflow] Node-> V[Model Registry]
end
subgraph Infrastructure
    W[Kubernetes] Node-> X[Helm Charts]
    Y[Prometheus] Node-> Z[Grafana]
end
B --> J
F --> H
H --> K
Q --> C
N --> D
P --> Y

# Technology Stack

DJI M300 RTK

Micasense RedEdge-P

NVIDIA Jetson AGX Orin

YOLOv8-seg

PyTorch

ONNX Runtime

Flutter

Dart

Kotlin

Node.js

GraphQL

PostgreSQL

PostGIS

MinIO

Redis

Kubernetes

Helm

ArgoCD

Prometheus

Grafana

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Discovery & Design | 3 weeks | Stakeholder workshops, village mapping, regulatory approvals, and finalization of survey accuracy specs. |
| Phase 2: Infrastructure Setup | 2 weeks | Deploy cloud account, CI/CD, 5G edge nodes, and drone docking stations across four pilot Panchayats. |
| Phase 3: MVP Development | 6 weeks | Build AI planner, mobile app, blockchain ledger, and integrate real-time NDVI crop classifier. |
| Phase 4: Pilot Surveys | 4 weeks | Fly 20 000 plots, validate against ground truth, achieve ≤5% acreage deviation target. |
| Phase 5: Training & Rollout | 3 weeks | Train 60 Patwaris, deploy app store listings, and initiate statewide marketing. |
| Phase 6: Scale-Up | 8 weeks | Expand to 500 Panchayats, auto-provision drones, and enable Hindi voice input. |
| Phase 7: Hypercare & Handover | 4 weeks | 24×7 NOC, model retraining, finalize SLA dashboards, and transfer IP to DoIT&C. |

# Objectives

Reduce Girdawari
cycle from
300 to
7 man-days
per Panchayat.

Achieve ≤5%
acreage deviation
against ground-truth
RTK
survey.

Digitize 100%
of crop
land records
with blockchain
immutability.

Enable real-time
crop health
alerts 30
days before
harvest.

Cut revenue
leakage by
₹50 crore
via accurate
acreage capture.

Upskill 100% of
Patwaris on
digital survey
tools within
90 days.

Ensure 99.5%
system uptime
during
survey
seasons.

# Acceptance Criteria

Survey completion of
5000 plots
within 7
calendar days.

AI crop-type
accuracy ≥92%
against manual
validation sample.

Patwari app response
time ≤2
s on
4G networks.

Blockchain transaction
finality <30
s for
every orthomosaic.

PDF Girdawari report
auto-generated within
24 h
of approval.

Zero data loss
incidents during
pilot or
scale-up phases.

User satisfaction
score ≥4.5/5
in post-training
survey.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Plan, risk, stakeholder alignment, weekly steering committee reports. |
| Solution Architect | 1 | 12 | End-to-end tech design, security, compliance, performance baselines. |
| Drone Ops Lead | 1 | 8 | Fleet maintenance, DGCA compliance, pilot scheduling, safety audits. |
| AI/ML Engineer | 2 | 5 | Model training, edge optimization, continuous learning pipeline. |
| Mobile Developer | 2 | 4 | Flutter app, offline sync, multilingual UI, accessibility. |
| DevOps Engineer | 1 | 6 | CI/CD, infra-as-code, monitoring, cost optimization. |
| Training Specialist | 1 | 7 | Curate content, deliver workshops, certify Patwaris, helpdesk. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Drone Fleet (4 units) | ₹9,200,000 | M300 RTK with RedEdge-P, extra batteries, dock stations. |
| Cloud & Edge Infra (1 yr) | ₹3,000,000 | GPU edge nodes, K8s cluster, CDN, 50 TB storage. |
| Software Licenses | ₹1,500,000 | GIS, blockchain, analytics, security scanning tools. |
| Human Resources | ₹12,000,000 | 8 FTEs for 9 months blended rate. |
| Travel & Logistics | ₹1,200,000 | Village surveys, training venues, spare parts. |
| Compliance & Insurance | ₹800,000 | DGCA permissions, drone insurance, third-party coverage. |
| Contingency (10%) | ₹2,770,000 | Risk buffer for FX, fuel, silicon price volatility. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Man-days per Panchayat | ≤7 | Timesheet vs plots surveyed | Per survey |
| Acreage Accuracy | ≥95% | RTK ground sample | Weekly |
| Survey Throughput | ≥800 plots/day | Drone logs | Daily |
| AI Precision | ≥92% | Confusion matrix | Per model release |
| System Uptime | 99.5% | Prometheus SLA | Monthly |
| Patwari Satisfaction | ≥4.5/5 | In-app NPS | Monthly |
| Report Turnaround | ≤24 h | e-Office timestamp | Per report |
| Training Pass Rate | 100% | Certification exam | Quarterly |
| Cost per Plot | ≤₹15 | Total cost ÷ plots | Monthly |
| Blockchain Write Latency | ≤30 s | Node telemetry | Continuous |