# AI-Powered Drone-Enabled Girdawari Digitisation Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Rajasthan’s Girdawari relies on 300+ man-days
of manual field visits per Gram
Panchayat. Patwari covers only 16 fields/day;
5 000 fields remain error-prone and
outdated. Paper registers, siloed offices, and
missing logistics stall crop record
updates. Delayed data blocks crop
insurance, e-NAM trading, and disaster
relief. Administrative approvals take weeks,
eroding farmer trust and revenue.

# Key Challenges

Severe resource crunch:
no vehicles, fuel,
or digital tools
in 70 %
patwari circles.

Legacy land records
riddled with
missing survey
numbers and
boundary overlaps.

Single patwari spans
5–7 villages; travel
time exceeds
actual survey
time 3×.

Manual entries create
12 % duplication
and 8
% acreage
errors annually.

Bureaucratic file movement
adds 10-15
days before
data reaches
state servers.

Zero interoperability
with Bhoomi,
e-PRICE, or
crop insurance
APIs.

Minimal drone/UAV
literacy; resistance
to tech
adoption without
change-management.

# Our Solution Approach

## 1. Micro-Drone Fleet Deployment

Deploy 2 kg quad-copters with 1 cm
GSD RGB & NDVI sensors. Pre-plan autonomous
flights via Android app; one battery cycle
covers 60 ha. Swappable batteries ensure
5 000 fields in 5–7 days.

## 2. Real-Time Edge Processing

On-board NVIDIA Jetson Nano runs YOLOv8-crop
model; detects crop type, stress, and
acreage at 30 fps. Geo-tagged data
pushed over 4G to edge
cache with <2 s latency.

## 3. AI Cloud Analytics

AWS SageMaker pipelines fuse drone
data with historical Bhoomi cadastral
layers. Auto-flags anomalies (double
sowing, fallow vs. cropped)
achieving 96 % accuracy.

## 4. Patwari Mobile Dashboard

React-Native app shows colour-coded field
map, confidence score, and one-tap
edit. Works fully offline; syncs
when network resumes. Reduces validation
effort by 70 %.

## 5. Blockchain Audit Trail

Every update hashed on
Hyperledger Fabric; immutable log
shared with Revenue, Agriculture,
and NIC. Ensures tamper-proof
Girdawari for insurance claims.

## 6. Integration & APIs

REST/ODATA endpoints push cleaned data
to e-NAM, PMFBY, and state
data warehouse within 24
hrs. Supports XML, JSON,
and BHUMLIS standard formats.

## 7. Capacity Building

Train 200 master trainers via
5-day drone pilot & data
ethics course; cascade to 3
000 patwaris using local language
video modules and WhatsApp support.

# Architecture Diagram

Architecture Diagram (fallback textual description):
flowchart TD
subgraph Client
A[Patwari Android App] Node-> B[Offline SQLite]
C[Web Dashboard] Node-> D[React UI]
end
subgraph Edge
E[Drone Jetson Nano] Node-> F[4G/LoRa]
F --> G[Edge Cache Redis]
end
subgraph Gateway
G --> H[API Gateway Kong]
H --> I[Auth Service Keycloak]
end
subgraph Services
J[AI Analytics SageMaker] Node-> K[PostGIS DB]
L[Blockchain HF Node] Node-> K
M[Notification Service] Node-> N[Email/SMS]
end
subgraph Data
K --> O[Data Lake S3]
O --> P[ETL Glue]
P --> Q[State DWH]
end
subgraph Infrastructure
R[Auto Scaling EKS] Node-> S[CloudFront CDN]
T[Vault] Node-> R
end
A --> H
C --> S
E --> J
J --> L
Q --> C

# Technology Stack

DJI M300 RTK

Pix4Dcapture

NVIDIA Jetson Nano

YOLOv8

Python 3.11

FastAPI

React-Native

ReactJS

AWS SageMaker

PostGIS

Redis

Kong Gateway

Keycloak

Hyperledger Fabric

Glue ETL

S3 Data Lake

EKS Kubernetes

Terraform

CloudFront

Prometheus+Grafana

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Survey & DPR | 3 weeks | Village prioritisation, cadastral gap audit, drone zone clearances from DGCA. |
| Phase 2: Pilot Deployment | 4 weeks | Equip 2 blocks, fly 500 ha, validate AI accuracy ≥95 % against ground truth. |
| Phase 3: Platform Build | 6 weeks | Develop mobile & web apps, API layer, and blockchain ledger integration. |
| Phase 4: Statewide Roll-out | 12 weeks | Scale to 20 districts; deploy 200 drones, train 3 000 patwaris. |
| Phase 5: Integration | 3 weeks | Live sync with Bhoomi, e-NAM, PMFBY; achieve TAT <24 hrs. |
| Phase 6: Hyper-care | 4 weeks | 24×7 support, model retraining, and dashboard tweaks. |
| Phase 7: Handover & SLA | 2 weeks | Knowledge transfer, SOP finalisation, sign 5-year O&M contract. |

# Objectives

Cut Girdawari cycle
from 300
to ≤7
man-days per
Gram Panchayat.

Achieve ≥96 %
crop classification
accuracy with
<5 %
false acreage.

Enable real-time land
record updates visible
to patwari within
30 min of
drone landing.

Reduce data entry
errors by
90 %
through automated
AI capture.

Provide verifiable
blockchain audit
for 100
% of
modified records.

Integrate with 3
state systems
(Bhoomi, e-NAM,
PMFBY) via
open APIs.

Train 100 %
of operational patwaris
to self-fly
micro-drones within
60 days.

# Acceptance Criteria

Complete drone survey
of 5 000
fields in ≤7
calendar days.

AI crop detection
accuracy ≥96 %
against 100
ground-truthed plots.

Dashboard uptime
99.5 %
measured over
30 days.

Patwari validation pending
list cleared within
48 hrs of
data upload.

API data push
to state servers
with ≤24
hrs latency.

Zero data loss during
4G outages; full
sync within 5
min of restoration.

Security audit
clears OWASP
Top-10 and
CERT-In guidelines.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 12 | Overall delivery, DGCA liaison, risk mitigation. |
| Solution Architect | 1 | 10 | Design drone+AI+blockchain stack, scalability. |
| Drone Pilot Trainer | 4 | 5 | DGCA-certified training, flight log audits. |
| AI/ML Engineer | 3 | 6 | Model training, edge optimisation, accuracy tuning. |
| Full-Stack Developer | 4 | 5 | App & API development, CI/CD pipelines. |
| GIS Expert | 2 | 7 | Cadastral alignment, PostGIS layers, map tiles. |
| DevSecOps Engineer | 1 | 6 | Kubernetes, monitoring, security hardening. |
| Change-Management Lead | 1 | 8 | Training rollout, adoption metrics, feedback loops. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Drone Fleet (200 units) | ₹30,000,000 | Includes spares, batteries, sensors. |
| AI Cloud & Storage (1 yr) | ₹4,500,000 | SageMaker, S3, bandwidth. |
| Mobile & Web Apps | ₹3,200,000 | React-Native + ReactJS development. |
| Blockchain Setup | ₹1,800,000 | Hyperledger Fabric nodes, HSMs. |
| Training & Change Mgmt | ₹2,000,000 | Master trainers, content, travel. |
| DGCA Compliance & Insurance | ₹750,000 | NPNT audits, third-party cover. |
| Contingency (5 %) | ₹2,125,000 | Currency fluctuation, price escalation. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Average Man-Days per Panchayat | ≤7 | Timesheet vs. drone logs | Per cycle |
| AI Crop Classification Accuracy | ≥96 % | Ground-truth sampling | Monthly |
| Data Upload Latency | ≤30 min | API timestamp audit | Daily |
| System Uptime | 99.5 % | Prometheus SLA report | Monthly |
| Validation Turnaround | ≤48 hrs | Dashboard pending queue | Weekly |
| Training Completion Rate | 100 % | LMS records | Post-training |
| Blockchain Record Integrity Checks | 0 tamper events | HF ledger audit | Monthly |
| Cost per Panchayat | ≤₹75 000 | Finance reports | Quarterly |
| API Integration Success Rate | ≥99 % | Gateway logs | Daily |
| User Satisfaction (Patwari) | ≥4.5/5 | In-app survey | Per cycle |