# AI-Powered Drone-Enabled Girdawari Digitization Platform

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

Manual Girdawari in Rajasthan consumes 300 man-days per Gram Panchayat due to paper-based field surveys. Patwari traversing 5 000 plots on foot achieves only 16 fields/day, causing massive delays and data loss. Outdated land records, missing crop details and illegible entries propagate errors into revenue and subsidy systems. Absence of real-time oversight forces administrators to wait months before detecting crop fraud or boundary disputes. Limited staff, vehicles and surveying tools leave 60% villages unsurveyed, undermining crop insurance and loan eligibility. Bureaucratic file movement across tehsils adds 30–45 days before data reaches state crop reporting dashboard. Consequential revenue loss, farmer grievances and litigation burden the state with ₹200+ crore annually in remediation.

# Key Challenges

Resource Scarcity: Field staff lack vehicles, GPS devices, and basic amenities Travel to remote khatedari plots requires multiple days on foot Paper forms often ruined by dust or monsoon rains No contingency budget for emergency surveys

Data Integrity Crisis: Decades-old khasra maps conflict with current field boundaries Missing cadastral sheets force reliance on oral farmer testimony Previous crop entries overwritten with correction fluid No version control for historical changes

Workload Overload: Single Patwari oversees 8–10 villages spanning 200 km² Must personally verify every plot during 30-day Girdawari window Simultaneous court duties and revenue hearings No deputized substitutes during leave

Administrative Bottlenecks: Manual file movement between Tehsil and Block takes weeks Physical signatures required from 3 hierarchical levels Duplicate data entry into 5 different registers Lost files restart entire verification cycle

Technology Deficit: 100 % paper-based workflow with no digital backup No connectivity in 60 % of villages for real-time updates Surveyors still use Gunter’s chain and compass No access to satellite imagery or drone mosaics

Training Deficit: Majority of Patwaris trained on 1990s survey methods No exposure to GIS, mobile apps, or data analytics Limited English proficiency blocks adoption of global tools Refresher courses occur once per decade

Time Exceedance: Gram Panchayat Girdawari consumes 300 man-days against 45-day mandate Manual plot measurement yields 5 % error rate requiring re-survey Farmer disputes add average 20 extra hearings Compilation of final register takes 2 additional months

# Our Solution Approach

## Drone Survey & Orthomosaic Generation

Deploy 10cm-resolution RGB+NIR drones pre-programmed with village boundaries; generate cloud-free orthomosaics within 24h. Auto-stitching and GCP correction achieve <5cm RMSE, replacing manual chain traverses and enabling remote inspection.

## AI Crop Classification & Parcel Delineation

Convolutional neural networks trained on 500k labelled fields classify crops with 94% accuracy and auto-draw plot boundaries. Active-learning feedback loop from patwaris continuously improves model, reducing misclassification penalties in subsidy.

## Mobile Patwar App with Offline-First Sync

Lightweight Android app presents AI-detected boundaries; patwari validates or edits fields offline, capturing photos and soil notes. Encrypted SQLite stores data locally; on connectivity, differential sync uploads deltas, cutting data entry to <30s/plot.

## Blockchain Land-Crop Ledger

Each validated plot hash is time-stamped on Hyperledger Fabric, creating tamper-evident chain-of-custody for crop history. Smart contracts auto-trigger DBT, crop insurance and disaster relief, slashing payout cycles from 45 to 7 days.

## Microservice API Gateway

Kubernetes-based gateway exposes REST/gRPC services for revenue, agri-marketing, banks and insurance systems. OAuth2, rate-limiting and audit logs ensure secure, policy-compliant data sharing across departments.

## Real-Time Dashboard & Analytics

PowerBI/Superset dashboards visualize acreage, yield anomalies, pest alerts and survey completion rates at panchayat level. Decision-makers receive WhatsApp/SMS alerts when drone coverage or validation lags beyond SLA thresholds.

## Capacity Building & Change Management

Train 3 000 patwaris via tiered TOT model; supply rugged tablets, power banks and 4G SIMs with unlimited data. Gamified certification, help-line and field mentoring ensure >85% active app usage within two cropping seasons.

# Architecture Diagram

Architecture Diagram (Mermaid code fallback):

flowchart TD
subgraph Client
    A[Patwari Mobile App]
    B[Web Dashboard]
  end
subgraph Edge
    C[Drone RGB+NIR Camera]
    D[Edge Compute Box]
  end
subgraph Gateway
    E[API Gateway]
    F[Auth Service]
  end
subgraph Services
    G[AI Inference Service]
    H[Parcel Service]
    I[Sync Service]
    J[Notification Service]
  end
subgraph Data
    K[PostgreSQL]
    L[Object Storage S3]
    M[Blockchain Ledger]
  end
subgraph Infrastructure
    N[Kubernetes Cluster]
    O[CI/CD GitOps]
    P[Monitoring Prometheus]
  end
  C -->|raw imagery| D
  D -->|orthomosaic| G
  G -->|boundaries+crops| H
  H -->|metadata| K
  A <Node->|offline/online| I
  I --> E
  E --> F
  E --> G
  E --> J
  K --> B
  M --> J
  O --> N
  P --> N

# Technology Stack

| DJI M300 RTK Drone | Micasense RedEdge-P | Python |
| --- | --- | --- |
| PyTorch | YOLOv8 | FastAPI |
| PostgreSQL | PostGIS | Redis |
| Kubernetes | Hyperledger Fabric | Keycloak |
| MinIO | Apache Kafka | React Native |
| PowerBI | Prometheus | Grafana |
| Terraform | GitLab CI |  |

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Pilot Setup & Data Collection | 6 weeks | Establish 2-gram-panchayat pilot, procure drones, capture 10cm imagery, label 5k fields. Create base maps and integrate GCPs for <5cm accuracy; deliver raw imagery archive. |
| Phase 2: AI Model Development | 8 weeks | Train CNNs on labelled data; achieve ≥94% crop classification and auto-boundary RMSE <1m. Validate against 20% hold-out set; freeze model version 1.0 for production inference. |
| Phase 3: Mobile App & API MVP | 6 weeks | Develop offline-first Android app, microservice APIs, auth and sync modules. Conduct UAT with 20 patwaris; iterate UX to reduce validation time <30s/plot. |
| Phase 4: Blockchain Integration | 4 weeks | Deploy Hyperledger Fabric network, write smart contracts for land-crop hash anchoring. Achieve 1k TPS throughput and <3s finality; pass third-party security audit. |
| Phase 5: Departmental Integration | 6 weeks | Expose secure APIs to revenue, agriculture, crop insurance databases; map data schemas. Enable auto-DBT and insurance triggers; complete end-to-end integration testing. |
| Phase 6: State-wide Rollout | 24 weeks | Scale drones, cloud infra and training to 20 districts; cover 4 000 gram panchayats. Achieve >95% survey completion and <5% data discrepancy versus ground truth. |
| Phase 7: Hyper-care & Optimization | 12 weeks | Provide 24x7 support, optimize AI models with active learning, refine SLAs. Reduce Girdawari cycle to 7 days/panchayat and save ₹50 crore annually. |

# Objectives

Cut Girdawari survey time from 300
to 7 man-days per Gram Panchayat
using drone imagery and AI analytics.
Achieve 100% plot coverage including inaccessible
fields, eliminating manual traverse bottlenecks.

Increase land-crop data accuracy from 65%
to ≥95% through AI classification and
blockchain-verified edits. Reduce data entry errors
below 2% by replacing paper
forms with mobile validation workflows.

Provide real-time dashboard visibility to tehsil and
state officials, slashing decision latency from
45 to 3 days. Auto-trigger DBT,
insurance and disaster relief via smart
contracts, improving farmer satisfaction by 40%.

Establish tamper-evident, time-stamped land-crop ledger
compliant with National Data Governance
Policy. Ensure interoperability across revenue,
agriculture and disaster management
departments without data silos.

Train 3 000 patwaris and 500
survey staff to achieve ≥85% app
usage and drone operation competency.
Create sustainable TOT model reducing
future training costs by 60%.

Reduce state expenditure on manual
Girdawari by ₹50 crore annually
through automation and resource optimization.
Generate ROI within 18 months
while improving transparency and accountability.

Create replicable, open-standard framework for
drone-enabled crop surveys adaptable to
other states. Contribute anonymized datasets
to National GIS and
boost agritech innovation ecosystem.

# Acceptance Criteria

Survey completion rate ≥98% for each Gram
Panchayat within 7 calendar days of drone
deployment. Measured via dashboard KPI and
GPS-tracked drone flight logs reviewed weekly.

AI crop classification accuracy ≥94% and
boundary RMSE ≤1m validated against 10%
random ground truth. Third-party audit report
to be submitted before milestone sign-off.

Mobile app offline data entry and sync
success ≥99% with <5s response time on
2GB RAM devices. Load testing results to
be provided for 1 000 concurrent users.

Blockchain ledger achieves 1k TPS with
<3s finality and 100% immutability
for audited transactions. Security audit
certificate required from CERT-empanelled agency.

API uptime ≥99.9% measured monthly; no
P1 incident unresolved beyond 4
hours. Monitoring logs to be
furnished for entire measurement period.

Patwari training certification rate ≥90%
and post-training assessment score ≥80%.
Training records and feedback forms
to be maintained for audit.

Cost per Gram Panchayat survey ≤₹75
000 including drone, AI, cloud and
training costs. Financial audit to verify
against contracted rates and invoices.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 12 | Overall delivery, risk management, stakeholder reporting |
| Solution Architect | 1 | 10 | System design, tech stack selection, integration oversight |
| AI/ML Engineer | 3 | 5 | Model training, validation, active-learning pipeline |
| GIS Expert | 2 | 7 | Orthomosaic processing, GCP correction, spatial QA |
| Drone Operator | 6 | 3 | Piloting, maintenance, compliance with DGCA rules |
| Full-Stack Developer | 4 | 5 | Mobile app, APIs, dashboard development |
| DevOps Engineer | 2 | 6 | CI/CD, Kubernetes, monitoring, security hardening |
| Blockchain Developer | 1 | 4 | Smart contracts, ledger deployment, integration |
| Training Lead | 1 | 8 | Curriculum design, TOT execution, usage analytics |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Drone Fleet (10 units + sensors) | ₹9,000,000 | Includes DJI M300 RTK and Micasense cameras |
| Cloud & AI Platform (24 months) | ₹6,000,000 | Kubernetes, GPU inference, storage, bandwidth |
| Mobile App & API Development | ₹4,500,000 | React Native, FastAPI, integration, testing |
| Blockchain Infrastructure | ₹1,800,000 | Hyperledger Fabric nodes, HSM, audit |
| Training & Capacity Building | ₹2,400,000 | Tablets, SIMs, content, TOT workshops |
| Project Management & Support | ₹3,000,000 | 24-month PMC, helpdesk, documentation |
| Contingency & Audit | ₹1,500,000 | 5% buffer for price escalation, third-party audits |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Survey Completion Rate | ≥98% | Dashboard vs total plots | Weekly |
| AI Classification Accuracy | ≥94% | Ground truth validation | Per campaign |
| API Uptime | ≥99.9% | Prometheus probes | Monthly |
| Data Sync Success | ≥99% | Mobile app logs | Daily |
| Training Certification Rate | ≥90% | Assessment scores | Post-session |
| Survey Cost per Panchayat | ≤₹75,000 | Financial audit | Monthly |
| Blockchain Transaction Finality | <3s | Ledger benchmarks | Continuous |
| P1 Incident Resolution | <4h | Service desk SLA | Monthly |
| Farmer Satisfaction Score | ≥4.5/5 | IVR surveys | Quarterly |
| Annual Cost Savings | ₹50 crore | Before vs after analysis | Yearly |