# Patwari Efficiency Enhancement Solution

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current Girdawari system in Rajasthan, which involves manual data collection, record updating, and report preparation, is highly inefficient and resource-intensive. The process faces several major challenges, including lack of resources and basic facilities, outdated records and incomplete data, high workload as each Patwari manages multiple villages, administrative delays due to manual bureaucracy, dependence on traditional methods with minimal technological integration, and training gaps in the use of modern surveying tools and digital systems. As a result, the manual Girdawari process is too time-consuming and complex, requiring an estimated 300 man-days for a single Gram Panchayat to complete on-ground execution. This inefficiency leads to inaccurate data capture, delayed reporting, and ultimately affects the overall development and progress of the region.

# Key Challenges

Lack of resources and basic facilities, leading to inadequate infrastructure and equipment for efficient data collection and processing.

Outdated records and incomplete data, resulting in inaccurate information and delayed decision-making.

High workload for Patwaris, managing multiple villages and fields, leading to burnout and decreased productivity.

Administrative delays due to manual bureaucracy, causing inefficiencies in data processing and reporting.

Dependence on traditional methods with minimal technological integration, hindering the adoption of modern surveying tools and digital systems.

Training gaps in the use of modern surveying tools and digital systems, limiting the effectiveness of Patwaris in collecting and processing data.

Practical challenges in manoeuvring through fields, leading to difficulties in data collection and accuracy.

Manual Process – leads to data inaccuracy, delayed reporting, and ultimately affects the overall development and progress of the region.

Need for approx. 300-man days to cover a gram panchayat with 5000 fields, leading to inefficiencies and delays.

Not possible to visit every field and accurately capture data as per the required timeline, leading to inaccuracies and delays.

Inability to cover all fields and villages within the given timeframe, resulting in incomplete data and delayed reporting.

Difficulty in tracking the drone's status and position, leading to inefficiencies in data collection and processing.

Inability to validate data with human intervention, leading to inaccuracies and delayed decision-making.

Real-time information transfer is not possible, leading to delays in decision-making and overall development.

# Our Solution Approach

## Step 1: Data Collection and Processing

The proposed solution involves the use of drones equipped with high-resolution cameras and GPS technology to collect data on crop health, soil moisture, and other relevant parameters. The data will be processed in real-time using AI and ML algorithms to provide accurate and actionable insights. The processed data will be transmitted to the Patwari's office in real-time, enabling them to make informed decisions and take timely actions. The solution will also include a dashboard to track the drone's status and position, ensuring efficient data collection and processing.

## Step 2: Data Storage and Management

The collected data will be stored in a secure and scalable database, ensuring easy access and management. The database will be designed to handle large volumes of data and provide real-time analytics and insights. The solution will also include data validation and quality control measures to ensure accuracy and reliability.

## Step 3: Data Analysis and Insights

The processed data will be analyzed using AI and ML algorithms to provide actionable insights and recommendations. The insights will be presented in a user-friendly format, enabling Patwaris to make informed decisions and take timely actions. The solution will also include a reporting module to provide regular updates and progress reports.

## Step 4: Real-time Information Transfer

The solution will enable real-time information transfer between the drone, data processing center, and Patwari's office. This will ensure timely decision-making and actions, leading to improved efficiency and productivity.

## Step 5: Training and Capacity Building

The solution will include training and capacity building programs for Patwaris and other stakeholders to ensure effective use and adoption of the technology. The training will cover data collection, processing, analysis, and interpretation, as well as the use of the dashboard and reporting module.

## Step 6: Monitoring and Evaluation

The solution will include a monitoring and evaluation module to track progress, identify areas for improvement, and ensure the effectiveness of the technology. The module will provide regular reports and updates to stakeholders, enabling informed decision-making and continuous improvement.

## Step 7: Scalability and Maintenance

The solution will be designed to be scalable and maintainable, ensuring easy integration with existing systems and infrastructure. The solution will also include regular maintenance and updates to ensure optimal performance and effectiveness.

## Step 8: Security and Data Protection

The solution will include robust security measures to ensure the confidentiality, integrity, and availability of data. The solution will also include data protection measures to prevent unauthorized access and ensure compliance with relevant regulations and standards.

# Architecture Diagram

Architecture Diagram (fallback textual description):
flowchart TD
subgraph CL[Client Layer]
Patwari Office
WebApp
MobileApp
end
subgraph EN[Edge Network]
CDN
LB
end
subgraph AG[API Gateway]
Gateway
end
subgraph MS[Microservices]
UserSvc
DataSvc
AISvc
end
subgraph DL[Data Layer]
PrimaryDB
Cache
VectorDB
end
Patwari Office --> CDN
CDN --> LB
LB --> Gateway
Gateway --> UserSvc
Gateway --> DataSvc
Gateway --> AISvc
UserSvc --> PrimaryDB
DataSvc --> PrimaryDB
AISvc --> VectorDB
UserSvc --> Cache

# Technology Stack

AWS Lambda

AWS S3

AWS RDS

AWS ECS

PostgreSQL

MongoDB

DynamoDB

Cassandra

Redis

Memcached

ElastiCache

Kafka

RabbitMQ

SQS

PubSub

Python

Java

JavaScript

React

Angular

Vue.js

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Solution Design and Development | 12 weeks | The first phase will involve solution design and development, including data collection and processing, data storage and management, data analysis and insights, and real-time information transfer. |
| Phase 2: Testing and Quality Assurance | 8 weeks | The second phase will involve testing and quality assurance, including unit testing, integration testing, and system testing. |
| Phase 3: Training and Capacity Building | 4 weeks | The third phase will involve training and capacity building programs for Patwaris and other stakeholders. |
| Phase 4: Deployment and Rollout | 8 weeks | The fourth phase will involve deployment and rollout of the solution, including integration with existing systems and infrastructure. |
| Phase 5: Monitoring and Evaluation | 12 weeks | The fifth phase will involve monitoring and evaluation, including tracking progress, identifying areas for improvement, and ensuring the effectiveness of the technology. |
| Phase 6: Maintenance and Updates | Ongoing | The sixth phase will involve ongoing maintenance and updates to ensure optimal performance and effectiveness of the solution. |

# Objectives

To improve the efficiency and productivity of Patwaris in collecting and processing data.

To reduce the time and cost associated with data collection and processing.

To improve the accuracy and reliability of data.

To enable real-time information transfer between the drone, data processing center, and Patwari's office.

To provide actionable insights and recommendations to Patwaris.

To ensure the effective use and adoption of the technology by Patwaris and other stakeholders.

To ensure the security and data protection of data.

To ensure the scalability and maintainability of the solution.

To ensure the compliance with relevant regulations and standards.

# Acceptance Criteria

The solution must improve the efficiency and productivity of Patwaris in collecting and processing data by at least 30%.

The solution must reduce the time and cost associated with data collection and processing by at least 25%.

The solution must improve the accuracy and reliability of data by at least 20%.

The solution must enable real-time information transfer between the drone, data processing center, and Patwari's office.

The solution must provide actionable insights and recommendations to Patwaris.

The solution must ensure the effective use and adoption of the technology by Patwaris and other stakeholders.

The solution must ensure the security and data protection of data.

The solution must ensure the scalability and maintainability of the solution.

The solution must ensure the compliance with relevant regulations and standards.

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Patwari | 10 | 5 | Data collection, processing, and analysis, real-time information transfer, and ensuring the effective use and adoption of the technology. |
| Data Scientist | 5 | 8 | Data analysis and insights, actionable recommendations, and ensuring the accuracy and reliability of data. |
| Software Developer | 10 | 5 | Solution design and development, testing and quality assurance, and ensuring the scalability and maintainability of the solution. |
| Project Manager | 1 | 10 | Overall project management, ensuring timely completion, and ensuring the compliance with relevant regulations and standards. |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Solution Design and Development | ₹750,000 | The cost includes the design and development of the solution, including data collection and processing, data storage and management, data analysis and insights, and real-time information transfer. |
| Testing and Quality Assurance | ₹500,000 | The cost includes unit testing, integration testing, and system testing to ensure the quality and reliability of the solution. |
| Training and Capacity Building | ₹200,000 | The cost includes training and capacity building programs for Patwaris and other stakeholders to ensure effective use and adoption of the technology. |
| Deployment and Rollout | ₹300,000 | The cost includes deployment and rollout of the solution, including integration with existing systems and infrastructure. |
| Monitoring and Evaluation | ₹150,000 | The cost includes monitoring and evaluation to track progress, identify areas for improvement, and ensure the effectiveness of the technology. |
| Maintenance and Updates | ₹100,000 | The cost includes ongoing maintenance and updates to ensure optimal performance and effectiveness of the solution. |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Efficiency and Productivity | 30% | Time and cost savings | Monthly |
| Accuracy and Reliability | 20% | Data quality and reliability metrics | Quarterly |
| Real-time Information Transfer | 100% | System performance metrics | Monthly |
| Actionable Insights and Recommendations | 90% | User feedback and satisfaction metrics | Quarterly |
| Effective Use and Adoption | 80% | User adoption and satisfaction metrics | Monthly |
| Security and Data Protection | 100% | Security and compliance metrics | Quarterly |
| Scalability and Maintainability | 90% | System performance and maintenance metrics | Monthly |