# Transforming Girdawari System via Digitalization and Automation

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The current Girdawari system in Rajasthan is inefficient, resource-intensive, and plagued by outdated records, high workload, and administrative delays. The manual process requires an estimated 300 man-days for a single Gram Panchayat to complete, hindering effective crop management and land record maintenance.

# Key Challenges

Lack of resources and basic facilities

Outdated records and incomplete data

High workload and administrative delays

# Our Solution Approach

## Step 1: System Analysis and Requirements Gathering

Conduct thorough analysis of the current Girdawari system, identify pain points, and gather requirements from stakeholders to inform the digitalization and automation strategy.

## Step 2: System Design and Architecture

Design a scalable, secure, and efficient system architecture leveraging modern technologies such as cloud, microservices, and data analytics to support digital data collection, record management, and reporting.

## Step 3: Development and Testing

Develop the system using agile methodologies, conduct thorough testing, and ensure seamless integration with existing infrastructure and systems.

## Step 4: Deployment and Training

Deploy the system, provide comprehensive training to Patwaris and other stakeholders, and ensure a smooth transition from the manual process.

## Step 5: Monitoring and Optimization

Monitor the system's performance, gather feedback from stakeholders, and continuously optimize the system to ensure it meets evolving needs and remains efficient.

# Architecture Diagram

Architecture Diagram (Mermaid code):

graph LR
    subgraph Client
        A[Mobile App] -->|User Interface|- B[Web App]
        A --> C[Patwari Portal]
    end

    subgraph Edge
        B --> D[API Gateway]
        C --> D
    end

    subgraph Gateway
        D --> E[Serverless Functions]
        D --> F[Elastic Load Balancer]
    end

    subgraph Services
        E --> G[Crop Monitoring Service]
        E --> H[Land Record Service]
        E --> I[Surveying Service]
        F --> J[Data Processing Service]
    end

    subgraph Data
        G --> K[Database]
        H --> K
        I --> K
        J --> K
    end

    subgraph Infrastructure
        K --> L[Cloud Storage]
        K --> M[Object Storage]
        L --> N[Kubernetes Cluster]
    end

    subgraph Edge
        E --> O[Message Queue]
        O --> P[Notification Service]
    end

    subgraph Services
        P --> Q[Alert System]
    end

    subgraph Infrastructure
        N --> R[Load Balancer]
        N --> S[Monitoring System]
    end

    Q --> R
    S --> R

# Technology Stack

Cloud (AWS or Azure)

Microservices

Data Analytics (e.g., Tableau or Power BI)

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| System Analysis and Requirements Gathering | 4 weeks | Conduct thorough analysis of the current Girdawari system and gather requirements from stakeholders |
| System Design and Architecture | 6 weeks | Design a scalable, secure, and efficient system architecture leveraging modern technologies |
| Development and Testing | 12 weeks | Develop the system using agile methodologies and conduct thorough testing |
| Deployment and Training | 4 weeks | Deploy the system, provide comprehensive training to Patwaris and other stakeholders |
| Monitoring and Optimization | 8 weeks | Monitor the system's performance, gather feedback from stakeholders, and continuously optimize the system |

# Objectives

Reduce the time required for Girdawari process by 80%

Increase data accuracy and completeness by 90%

Improve stakeholder satisfaction by 95%

# Acceptance Criteria

System completes Girdawari process in under 20 man-days

Data accuracy and completeness exceed 90%

Stakeholder satisfaction ratings exceed 90%

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 8 | Oversee project scope, timeline, and budget; ensure stakeholder satisfaction |
| System Architect | 1 | 10 | Design system architecture, ensure scalability and security |
| Developer | 3 | 5 | Develop system using agile methodologies; conduct thorough testing |
| Data Analyst | 1 | 4 | Design data analytics solution, ensure data accuracy and completeness |
| Trainer | 1 | 6 | Provide comprehensive training to Patwaris and other stakeholders |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| System Design and Architecture | ₹1,200,000 | Includes system architecture design, scalability, and security |
| Development and Testing | ₹2,400,000 | Includes system development using agile methodologies and thorough testing |
| Deployment and Training | ₹600,000 | Includes system deployment, comprehensive training to Patwaris and other stakeholders |
| Monitoring and Optimization | ₹800,000 | Includes system monitoring, feedback gathering from stakeholders, and continuous optimization |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Time required for Girdawari process | 20 man-days | Manual count of man-days required for Girdawari process | Monthly |
| Data accuracy and completeness | 90% | Automated data validation and verification | Quarterly |
| Stakeholder satisfaction | 90% | Surveys and feedback from stakeholders | Quarterly |