# AI-driven Patient Data Management Solution for Multi-Specialty Hospital

November 2023

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The multi-specialty hospital faces challenges in managing patient data across various departments, leading to inefficiencies in data analysis, patient care, and decision-making.

# Key Challenges

Data silos across OPD, EMR, LIS, and PACS systems

Inadequate data standardization and interoperability

Insufficient data security and PHI protection

# Our Solution Approach

## Step 1: Data Ingestion and Standardization

Implement HL7/FHIR adapters to integrate data from OPD, EMR, LIS, and PACS systems, followed by data standardization using AI-driven techniques

## Step 2: PHI De-identification and Security

Develop a de-identification pipeline using vector RAG to remove PHI from patient data, and implement RBAC and audit trails for secure data access and monitoring

## Step 3: Data Analytics and Visualization

Integrate IntelliMate platform for data analytics and visualization, enabling healthcare professionals to make data-driven decisions

## Step 4: Cloud-Hybrid Infrastructure

Design a cloud-hybrid infrastructure to ensure scalability, reliability, and cost-effectiveness for the AI-driven patient data management solution

## Step 5: Continuous Monitoring and Improvement

Establish a feedback loop for continuous monitoring and improvement of the solution, incorporating AIonOS collateral and case notes for knowledge sharing and best practices

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
A[Client] --> B[Server]
B --> C[Data Ingestion Layer]
C --> D[Data Standardization Layer]
D --> E[PHI De-identification Layer]
E --> F[IntelliMate Platform]
F --> G[Cloud-Hybrid Infrastructure]
G --> H[Audit Trails and RBAC Layer]

# Technology Stack

Python

Docker

Kubernetes

AWS

Azure

IntelliMate Platform

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Requirements Gathering and Solution Design | 8 weeks | Gather requirements from hospital stakeholders, design the solution architecture, and develop a detailed project plan |
| Phase 2: Data Ingestion and Standardization | 12 weeks | Implement data ingestion and standardization layers, integrating with OPD, EMR, LIS, and PACS systems |
| Phase 3: PHI De-identification and Security | 10 weeks | Develop the de-identification pipeline and implement RBAC and audit trails for secure data access and monitoring |
| Phase 4: Data Analytics and Visualization | 8 weeks | Integrate IntelliMate platform for data analytics and visualization |
| Phase 5: Cloud-Hybrid Infrastructure | 12 weeks | Design and implement the cloud-hybrid infrastructure |
| Phase 6: Continuous Monitoring and Improvement | 4 weeks | Establish a feedback loop for continuous monitoring and improvement of the solution |

# Objectives

Improve data standardization and interoperability across hospital departments

Enhance data security and PHI protection

# Acceptance Criteria

Data ingestion and standardization implemented successfully

PHI de-identification pipeline functional and secure

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Solution Architect | 2 | 8 | Design and implement the solution architecture, lead the project team |
| Data Engineer | 3 | 5 | Implement data ingestion and standardization layers, develop the de-identification pipeline |
| Cloud Engineer | 2 | 6 | Design and implement the cloud-hybrid infrastructure |
| Data Analyst | 1 | 4 | Integrate IntelliMate platform for data analytics and visualization |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Solution Design and Implementation | ₹2,500,000 | Includes solution architecture design, data ingestion and standardization, PHI de-identification, and cloud-hybrid infrastructure implementation |
| Hardware and Software Costs | ₹1,500,000 | Includes costs for servers, storage, and software licenses |
| Personnel and Training Costs | ₹1,000,000 | Includes costs for personnel salaries, benefits, and training |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Data Ingestion Rate | 95% | Monitor data ingestion rate using system logs and metrics | Daily |
| Data Standardization Accuracy | 99% | Monitor data standardization accuracy using quality control checks | Weekly |
| PHI De-identification Rate | 100% | Monitor PHI de-identification rate using system logs and metrics | Daily |
| Cloud-Hybrid Infrastructure Uptime | 99.99% | Monitor cloud-hybrid infrastructure uptime using system logs and metrics | Hourly |