# Optimized Patient Data Management Solution

November 2025

# Contents

# About Company

AIonOS is a global enterprise AI company established in April 2024 as a joint venture between InterGlobe Enterprises (majority stakeholder) and Assago Group. The company represents a strategic alliance that combines InterGlobe's extensive experience in aviation, hospitality, and travel sectors with Assago Group's technology expertise. Headquartered in Singapore, AIonOS maintains operational centers across Noida, Hyderabad, the United States, the United Kingdom, Paris, Africa, and the Middle East, establishing a truly global presence.

The company is co-founded by Rahul Bhatia, Group Managing Director of InterGlobe, and CP Gurnani, former CEO of Tech Mahindra and current Executive Vice Chairman of AIonOS. This leadership combination brings together decades of industry expertise spanning aviation, hospitality, travel, and technology services. Their shared vision focuses on transforming traditional businesses into AI-native enterprises through innovative solutions that address real-world operational challenges.

AIonOS's fundamental mission centers on empowering businesses with advanced AI solutions that streamline workflows and elevate customer experiences. The company is dedicated to enabling enterprises to accelerate their digital transformation journey by enhancing both human capabilities and system functionalities through AI-powered solutions. The organizational culture emphasizes groundbreaking progress, teamwork, and inclusivity, fostering innovation through collaborative efforts across all business units.

The company's flagship offering, the IntelliMate™ platform, serves as a proprietary agentic AI solution that unifies, orchestrates, and observes AI agents within enterprise environments. This platform integrates AI into every decision-making process, delivering tangible business results through task automation and predictive customer analytics. AIonOS provides comprehensive AI-driven solutions including custom IT implementations, industry-specific AI products, data intelligence services, and customer experience transformation tools.

Initially targeting the Travel, Transportation, Logistics, and Hospitality (TTLH) sectors, AIonOS has strategically expanded its services across multiple industries including banking, retail, telecommunications, healthcare, education, and real estate. The company leverages predictive learning technologies using artificial intelligence and machine learning to deliver customized solutions that integrate operations and provide personalized services to end customers.

With a workforce ranging from 51-200 employees and operating within an estimated addressable market of $150 billion, AIonOS maintains significant market presence. The company has established strategic partnerships and made key investments, including the recent acquisition of Cloud Analogy, a Salesforce Summit Partner, to enhance its AI-powered CRM capabilities and expand its global reach.

AIonOS actively pursues strategic partnerships and collaborations to deliver industry-specific solutions at enterprise scale. The company has successfully secured launch customers across its target verticals and continues expanding its technological capabilities through strategic investments and partnership agreements. This approach positions AIonOS as a leading provider of AI-native enterprise solutions, committed to driving digital transformation across diverse industry sectors.

# Problem Statement

The daily OPD department is facing huge data handling problems due to the massive influx of patient records, leading to inefficiencies in data retrieval, analysis, and decision-making.

# Key Challenges

Data silos and fragmented systems

Inadequate data analytics capabilities

Insufficient data security and compliance

# Our Solution Approach

## Step 1: Data Consolidation and Integration

Implement a centralized data repository to consolidate patient records from various sources, ensuring data consistency and reducing data duplication.

## Step 2: Data Analytics and Visualization

Develop a data analytics platform to provide real-time insights and dashboards for OPD staff, enabling informed decision-making and improved patient outcomes.

## Step 3: Data Security and Compliance

Implement robust data security measures, including encryption, access controls, and auditing, to ensure compliance with regulatory requirements and protect sensitive patient data.

## Step 4: Data Quality and Governance

Establish a data quality framework to ensure accurate and reliable data, and implement data governance policies to ensure data consistency and integrity.

## Step 5: User Adoption and Training

Provide comprehensive training and support to OPD staff to ensure successful adoption of the new system and maximize its benefits.

## Step 6: Continuous Monitoring and Improvement

Establish a continuous monitoring and improvement process to ensure the solution remains effective and efficient over time.

# Architecture Diagram

Architecture Diagram (fallback textual description):
graph TD
A[Client] --> B[Data Repository]
B --> C[Data Analytics Platform]
C --> D[Data Visualization Dashboard]
E[OPD Staff] --> F[Training and Support]
G[Continuous Monitoring] --> H[Improvement Process]

# Technology Stack

Microsoft SQL Server

Tableau

Power BI

Azure Active Directory

# Key Milestones

| Phase | Duration | Description |
| --- | --- | --- |
| Phase 1: Requirements Gathering | 4 weeks | Gather requirements from OPD staff and stakeholders to understand their needs and expectations. |
| Phase 2: System Design and Development | 12 weeks | Design and develop the data repository, data analytics platform, and data visualization dashboard. |
| Phase 3: Testing and Quality Assurance | 8 weeks | Conduct thorough testing and quality assurance to ensure the system meets requirements and is free from defects. |
| Phase 4: Deployment and Training | 4 weeks | Deploy the system and provide training to OPD staff on its use and benefits. |
| Phase 5: Continuous Monitoring and Improvement | Ongoing | Continuously monitor the system's performance and make improvements as needed to ensure its effectiveness and efficiency. |

# Objectives

Improve data accessibility and analytics capabilities

Enhance data security and compliance

Increase user adoption and satisfaction

# Acceptance Criteria

Data repository is fully functional and integrated with existing systems

Data analytics platform provides accurate and timely insights

Data visualization dashboard is user-friendly and informative

# Resources

| Role | Count | Years of Experience | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | 1 | 10 | Oversee project scope, timeline, and budget; ensure stakeholder engagement and communication |
| Data Analyst | 2 | 5 | Design and develop data analytics platform; provide data insights and recommendations |
| Data Scientist | 1 | 8 | Develop data visualization dashboard; provide advanced data analytics and insights |
| Quality Assurance Engineer | 1 | 6 | Conduct thorough testing and quality assurance; ensure system meets requirements and is free from defects |
| Training and Support Specialist | 1 | 4 | Provide training and support to OPD staff on system use and benefits |

# Cost Analysis

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| Data Repository Development | ₹1,200,000 | Includes development of data repository and integration with existing systems |
| Data Analytics Platform Development | ₹1,500,000 | Includes development of data analytics platform and data visualization dashboard |
| Testing and Quality Assurance | ₹600,000 | Includes thorough testing and quality assurance to ensure system meets requirements and is free from defects |
| Training and Support | ₹300,000 | Includes training and support to OPD staff on system use and benefits |

# Key Performance Indicators

| Metric | Target | Measurement Method | Frequency |
| --- | --- | --- | --- |
| Data Accessibility | 90% | User surveys and feedback | Quarterly |
| Data Analytics Adoption | 80% | System usage metrics and user engagement | Monthly |
| Data Security and Compliance | 100% | Regular audits and compliance checks | Quarterly |
| User Satisfaction | 90% | User surveys and feedback | Quarterly |
| System Uptime | 99.99% | System monitoring and logging | Daily |